CONTRACTOR HANDBOOK

SHIP HOUSING

REHABILITATION

DEMOLITION and RECONSTRUCTION

PROGRAMS

Florida Housing Coalition

1367 East Lafayette Street, Suite C

Tallahassee, Florida 32301

1-800-677-4548

June 2009

Table of Contents

I.        Introduction								3

- Bid Process								4

- Payment and Contract Performance				7

- Project Responsibilities						10

- Contractor Quality and Standards					12

- Materials and Specifications						14

- Contractor Application						17

- Sample Forms and Documents					19

- Introduction

__city/county________ appropriates Federal, State and local funds for a variety of programs to provide decent, safe, and affordable housing, a suitable living environment and expand economic opportunities for primarily persons of very-low, low and moderate-income. The Department 	name	  maintains an active list of contractors who are licensed and insured to help us accomplish the activities funded under these programs.

Before we proceed to qualify and place your business on the eligible contractors list for the Department of 				 you must provide an application which includes licensure, certifications, references and other related documents required to prequalify you.  An application documentation checklist is included in the Handbook.

Once you are placed on this list you will be advised of all projects that are being bid by this department and will be given the opportunity to bid on these projects. Contractors that have been debarred or suspended from working on federally funded programs are not eligible to participate.  Contractors will also be expected to comply with all applicable City, County, State and Federal laws as they may apply to the project.

The narratives on the following pages explain the process for the Residential Rehabilitation Programs. There are other programs that are funded during the year and having your name on the list of eligible contractors will give you an opportunity to bid on these as well.

All Contractors and Subcontractors bidding upon work available through 	city/county program name		must familiarize themselves with the policies, materials standards, and methods of construction contained herein. All work write ups will refer to and incorporate these standards and all Contractors are expected to conform to the policies and guidelines contained herein.

If you would like to become a certified minority contractor or a Section 3 certified contractor, please ask about these programs in our office.

Any questions concerning this Handbook or its contents should be referred to	City/County	, Rehabilitation Construction Coordinator 	name & phone number	. Thank you for your interest and participation in these homeowner programs. Through your efforts and support many residents will now have safe and decent housing.

- Bid Process

  - INVITATION TO BID

The Contractor will be sent an Invitation to Bid by fax or mail for any upcoming projects. The bid documents will include the property location, homeowner’s name, scope of work, date and time of the scheduled mandatory Walk-Through, bid response date and bid opening date.  The Contractor must attend and sign-in at the Pre-Bid Walk-Through to be eligible to bid. Contractor participation is mandatory in order to be eligible to bid and remain on the Contractor’s Bid List.

  - MANDATORY WALK-THROUGH

The purpose of the mandatory Contractor Walk-Through is to discuss specific details and methods with the homeowners and Rehabilitation Specialist relating to the project scope of work provided in the bid package.  Changes, additions, deletions, and refinement of work details or the scope may be made during this Walk-Through. This is the first opportunity for the contractor to meet the homeowners and view the property.

The Walk-Through will start promptly at the time specified. Any Contractors who arrive late will not be eligible to bid. Contractors may not begin to inspect the home or construction site before the Rehabilitation Specialist arrives and the Walk-Through officially starts. Contractors are required to sign in.

Any changes to the bid sheet will be reviewed at the end of the Walk-Through to ensure that Contractors have noted all changes discussed during the Walk-Through for bid consistency. Prior to the bid opening date you will receive a final work write up.  Please use this document to submit your bid. Once the work is awarded, there will not be any changes made to the work write up unless required by the building department.  Failure to bid according to the final bid specifications may be just cause for disqualification of the contractor’s bid.

  - BID PROPOSAL

The Contractor shall list on the bid sheet, in detail, all specifications of materials to be used and the scope of work to be performed. Specifications are required, but not limited to:  plumbing, electrical, HVAC, roofing materials, windows, doors, hardware, flooring, painting, garage doors, garage openers, insulation, ceramic tile, cabinets, counter tops, appliances, mirrors, etc.  This will ensure that Contractors are bidding based on the use of similar or like materials and scope of work. It also eliminates any misconceptions between the Homeowner and the Contractor as to what they will /will-not expect from the contract.

The Contractor agrees that he/she has prepared the contract proposal and that the contents are consistent and accurate as to the name of the Contractor, scope of work, and the price of the contract. The Contractor acknowledges the performance requirement established in the work write-up, and or contract, and warrants that all work undertaken will conform to said specifications.

  - BID SUBMITTAL

The contractor’s bid must be submitted on the work write-up form. The contractor shall provide line item prices for each item specified on the work write-up; profit and overhead should be added at the end.  Sign the work write-up and submit it in a sealed envelope with the owner’s name, address, case number and bid date on the outside of the envelope.  Return your completed proposal before the bid opening date and time.  Late proposals will not be accepted.

All prices on the bid must be written in ink.  Signatures must be in ink.  If you make a mistake on the bid, please initial the change prior to submitting your bid. It is your responsibility to remain informed regarding permit fees, material costs and other requirements that might increase the cost of your work. Once you submit your bid you are bound to the price that is stated on your proposal.

For model or materials not specified, prices should match existing in quality and style.  If a model is specified you will be expected to install that model or product number.  You cannot deviate from the product specified without written authorization from the City/County.  All questions related to job specifications should be cleared prior to submission of bid by contacting the housing staff.

  - REHABILITATION CONTRACT AWARD

The homeowner and the City/County will review the bids to ensure that all mandatory work is included, conforms to program specifications and the cost is reasonable for the project.  Estimates that are unresponsive, unreasonable, and inaccurate, contain incorrect totals, are unsigned, or submitted in pencil may be rejected at the option of the owner and the City/County.

Contractors are not authorized to begin work until they receive a notice to proceed which will be provided at the Closing.

Contractors experiencing delays in completing work within the required deadline will not be awarded additional work until the delayed projects have been completed to the satisfaction of the City/County.  Contractors who experience delays on three (3) successive projects will be removed from the bidder’s list, unless the delays are caused by factors beyond the contractor’s control.

The following criteria will be used to determine the winning bid:

    - The bid is the lowest responsible bid.

    - Bid amount does not exceed 10% above or 10% below the estimated bid price as determined by the Rehabilitation Specialist.

    - Contractors that provide the lowest bid on several simultaneous projects may only be awarded one project at a time until satisfactorily completing three projects. Additional projects may be awarded as noted in 4 below.

    - Award of no more than two simultaneous projects will be awarded based on demonstrated company capability on a case-by-case basis as noted in F 1-5 below.

  - MULTI-FAMILY AND RENTAL REHABILITATION AWARDS

These projects will be awarded to those Contractors who have demonstrated company capability to work on two or more projects simultaneously and have demonstrated above average performance as described below:

### Projects completed on time,

### Projects consistently pass inspections,

### Warranty service is promptly taken care of within three business days for non-emergencies, within 24 hours for emergencies,

### Positive customer evaluation reports, and

### Positive Rehabilitation Specialist evaluation reports

### RECONSTRUCTION CONTRACT

The Demolition and Reconstruction projects are bid through the City/County Purchasing Department.  Contracts are awarded to the successful bidder by the Board of County/City Commissioners.

### EMERGENCY CONTRACT

This type of contract is awarded to complete work on a project previously awarded or an emergency repair to correct a life-threatening situation. In the event that a previously awarded contract is not completed by the original contractor, the project completion will be offered to the next successful bidder.  When deemed an emergency to correct a life-threatening situation, a contract may be awarded without going through the formal bidding process.

The following criteria will be used in selecting the Contractor:

    - Remains in Good Standing,

    - Demonstrated ability to perform the work,

    - Availability to respond quickly,

    - Alphabetical rotation if more than one Contractor meets the above criteria,

    - Submission of a fixed price contract for work to be completed, and

    - Ability to complete the work within the specified time.

- Payment and Contract Performance

  - DRAW SCHEDULE

Rehabilitation Projects will consist of three draw payments against the total sum of the contract price.  Payments will be based on the amount of work completed as described in the work write-up. The Contractor will schedule an inspection with the Rehabilitation Specialist 24 hours in advance, and will inform the inspector of items he/she wishes to be inspected. Please note that all inspections required by the Building Department must be complete before each draw inspection. The final draw will be held until the punch list has been completed.

The draw schedule will be as follows:

First Draw:		35%

Second Draw: 	35%

Final Draw:		30%

Demolition and Reconstruction projects will consist of five draw payments against the total sum of the contract price. A draw schedule will be provided to the Contractor at closing.

  - CONTRACTOR PAYMENTS

Payments to the Contractor will be made by City/County Department on behalf of the owner in accordance with the Draw Schedule outlined in Section IV A above. The Contractor is required to complete and submit the Contractor Payment Request Form to the Rehabilitation Specialist.  The Contractor will obtain the property owner’s dated signature on the Payment Request before submitting it to the Rehabilitation Specialist.

Lien Waivers will be signed by the Contractor before a draw is released. This will be required for every draw, without exception. All required City/County inspections must be made before a draw is released. This includes, but is not limited to an inspection by the Rehabilitation Specialist and Building Department.

The Final Draw will be held until the following items have been completed:

## All required inspections have been completed and passed by the Building Department.

## A Final Inspection or C/O has been issued by the Building Department.

## A Final Inspection has been completed by Rehabilitation Specialist.

## The Final Punch List has been completed and signed by the Homeowner, Contractor and Rehabilitation Specialist.

## A Final Release of Lien has been signed by the Contractor.

## All warranty information has been provided to the Homeowner.

## The construction site is clean and ready for occupancy.

## All Final Releases of Lien have been received from subcontractors.

## PAYMENT REDUCTION

The City/County Department reserves the right to decline payment or reduce the amount of a draw to such an amount as is necessary to protect the Owner from loss or to recover the cost incurred to correct or complete the specified work because of, but not limited to:

- Defective work not corrected,

- Third-party claims filed or with reasonable evidence indicating probable filing of such claims,

- Failure of the Contractor to make proper payments to sub-contractors, laborers or material suppliers, and

- The amount of work completed is not enough to constitute a draw.

When the above conditions have been corrected or resolved, payments shall be made to the Contractor.

  - CHANGE ORDERS

The Contractor agrees that no alteration of materials or labor described in the original work order shall take place unless in writing and mutually agreed upon by the Homeowner, Contractor, and Rehabilitation Specialist. All changes must be submitted on the Change Order Form provided within this Manual, signed and dated by the Homeowner, Contractor, and Rehabilitation Specialist and authorized by Department Director. Any changes made will be bound by the contract and incorporated into the project; subject to the same requirements, policies and procedures as described above.

  - SUSPENSIONS AND DISQUALIFICATIONS:

Contractors will be suspended or disqualified from participation in the programs for any of the following conditions:

## Self imposed: A Contractor may disqualify him/herself before contract signing for conflicting work contracts or personal hardship.

## Lack of Participation: A Contractor that does not participate or respond to an invitation to bid within a twelve-month cycle will be placed on Inactive Status, will no longer be sent bid information and must reapply.

    - Insurance Violations: If at any time a Contractor fails to have required insurance, he/she will be automatically suspended until proof of insurance is provided. The Contractor must have insurance at all times. Any changes in coverage must be reported to City/County and Building Department in writing within five working days of such said change, including renewals.

    - Business License Violations: Any Contractor who has a license suspended, revoked, rejected or inactivated will be automatically disqualified. All license renewals must be current and a copy provided to the Department.

    - Failure to Honor Warranties: Any Contractor who fails to honor a warranty from a previous contract will be barred from future bidding for one year and must reimburse the City/County for the cost of any work performed by another to correct the warranty work.

    - Default: If a Contractor defaults or does not complete an assigned project, he/she will be disqualified indefinitely from participating in any programs through City/County Department.

    - Willful Misconduct: Willful misconduct by Contractor, employees, or sub-contractors while engaged in County/City work project will not be tolerated. The Contractor may be disqualified from the program for allowing behavior such as, but is not limited to theft, lewd or lascivious acts, foul language, public intoxication, illegal drug use, willful destruction of owner’s property or abusive behavior towards property owner or staff.

    - Contractor Negligence:  Contractors that do not adhere to building codes, construction industry standards, contract specifications, and material requirements will be dismissed. The contract will be awarded to another contractor.

    - Payment Delinquency: Failure to pay sub-contractors or material suppliers automatically disqualifies the Contractor from the program.

    - Kickbacks/Price Fixing: Any evidence of kickbacks or price fixing by or between Contractors, its employees, officers, owners, agents, partners, representatives or any other affiliates will automatically disqualify the Contractor indefinitely.

    - Brokering of work: No person or persons, shall broker any City/County Construction Contract to another licensed or unlicensed contractor. Anyone caught brokering work, or receiving a brokered contract will be immediately suspended and possibly be disqualified indefinitely from participating in any work program through City/County.

  - LIEN WAIVERS

The Contractor shall protect, defend, and indemnify City/County Department and the Homeowner from all claims of unpaid work, labor or materials. The Contractor must sign a Release of Lien prior to receiving any payments. This will be required of the Contractor at every draw request; no exceptions will be made. It is the Contractor’s responsibility to obtain Release of Liens from its sub-contractors, material suppliers, and any other affiliates associated with said project.

  - INSPECTIONS

The City/County Department reserves the right to inspect all work performed by the Contractor. A scheduled inspection is required prior to receiving a draw. The Contractor will schedule an inspection twenty-four hours in advance with the Rehabilitation Specialist by calling phone number. The Contractor will be notified with the outcome of the inspection within 24 hours.

- Project Responsibilities

  - GOVERNMENT RESPONSIBILITY

The 	City/County Department prepares bid packages, awards bids,   inspects construction and makes payment on behalf of the homeowner.

  - CONSTRUCTION AGREEMENT

The Agreement for construction services is between the Contractor and the Homeowner and is executed during the Closing.

  - CONTRACT SIGNEE

Only the property owners, the License holder, or the Financially Responsible Officer (RFO) of the Contractor or corporate officer duly authorized by resolution may sign contract documents.

  - ACCESS TO PROPERTY

All parties involved in the construction process shall have access to said property during normal business hours. In the event that the Homeowner continues to occupy the property during construction, a time of operation will be established between the Homeowner and the Contractor.

  - UTILITIES

When existing utilities are available, the Homeowner will provide use of water and electricity at no cost to the Contractor, unless otherwise noted. It is the Contractors responsibility to locate and mark all utilities prior to the start of construction.

  - EQUIPMENT STORAGE

The Contractor and sub-contractors will be solely responsible for the security of their equipment, tools and materials on the construction site. The Homeowner, City/County, its employees, or affiliates will not be held liable for any losses or damages sustained during the construction project. The Contractor shall not store equipment and materials on said property that is not used for the work described in the contract.

  - PERSONAL PROPERTY

Personal property belonging to the Homeowner that remains on the construction site shall be protected and preserved throughout the duration of the project. The Contractor shall hold harmless the Homeowner and City/County for any damages created by the Contractor or his/her affiliates during construction.

  - PROPERTY DAMAGE

The Contractor will be held liable for all property damage caused by his/her employees, equipment, tools, sub-contractors, material suppliers, or any other affiliates contacted by the Contractor to do business on the construction site. The Contractor shall make every effort available to avoid damages to the Owners property at all times. Any damage sustained to the property or its contents must be reported immediately to the Homeowner and Community Services.

  - PERMITS AND IMPACT FEES

The Contractor will secure, at his/her own expense, all necessary permits, impact fees, notice of commencement, etc., required to perform the work as described in the contract. No work shall commence without the required permits and contractor must ensure that his subcontractors do the same.

  - WARRANTIES

The Contractor agrees to warrant all labor and materials used during construction for the period of one year from the date of completion. Any and all extended warranties beyond one year shall be provided to the Homeowner at the completion of the contract. These warranties will consist of appliances, HVAC, plumbing fixtures, electrical fixtures, roofing, garage doors and openers, windows and doors, hardware, paint, flooring, cabinets, etc. If a warranty issue should arise within one year, the Contractor is expected to respond within 72 hours for non-emergency and within 24 hours for emergencies to resolve the issue. If the Contractor fails to respond to, and remedy a warranty issue, he/she will be disqualified from the program for one year and must reimburse City/County Department for any work contracted to correct the warranted work.

  - DISPUTES

All unsettled claims or disputes between the Homeowners and the Contractor arising out of or related to the work shall be submitted to arbitration under the laws governed by the State of Florida. Notice of the demand for arbitration shall be filed in writing with the other party to this agreement, and shall be made within a reasonable time after a dispute has arisen. The award rendered by the Arbitrator shall be final and judgment may be entered upon it in accordance with applicable law in any court having jurisdiction thereof. The prevailing party may be entitled to recover all costs, including reasonable attorney’s fees.

  - ROOM COMPLETION

As the Contractor completes areas during Rehabilitation, the Homeowner may use that area for their personal use. If any damages occur to a completed area occupied by the Homeowner during rehabilitation, the Homeowner will be held liable for such damages.

- Contractor Quality and Standards

  - INSURANCE

The Contractor agrees to carry adequate insurance coverage for liability and workers compensation as required by state law and the Building Department.  Any changes in insurance coverage, including renewals; must be provided in writing within five working days to City/County Department and Building Department. It is understood that any sub-contractors hired or working with the Contractor must have adequate insurance coverage for liability and workers compensation. The Contractor must provide a Certificate of Insurance to City/County Department and submit any changes or renewals as well.

  - COORDINATION OF WORK

The Contractor is responsible for the coordination of all work described in the contract. He/she agrees to schedule all work in the proper order for the operation of all trades, material, and workers engaged in the contract. It is agreed that no exterior work, such as re-roofing, will be performed during adverse weather conditions that would cause damage to the Homeowner’s property.

  - CODES

The Contractor will comply with all building and code regulations and ordinances required by the Building Department. The Contractor will not be held responsible for pre-existing violations of code or building laws except where corrections of such violations are required within the scope of the contract. It is the Contractor’s responsibility to stay informed of all changes to the building code and city/county ordinances.

  - LICENSES

Contractors must possess a valid State General Contractor’s License or County Certificate of Competency and Qualified Business License or Occupational License if applicable. A current copy of the Contractor’s license must be on file with City/County Department and the Building Department. Any changes, including renewals, must be submitted within 5 working days of such said change. Any violations or discipline against the Contractor must be reported in writing to City/County Department within 5 working days.

  - MATERIAL QUALITY

The Contractor must furnish all materials necessary to complete the contract. All materials used and installed must be new and of quality specified in the work write up. Any materials used other than what is in the work write up must be approved by the Rehabilitation Specialist in writing before installation. All materials used by the Contractor are subject to inspection.

  - LABOR QUALITY

All labor furnished by the Contractor or sub-contractor must be executed by a skilled, trained professional. Tradesmen, when required by county or state law, shall be licensed. All work performed by the Contractor and his/her associates will be inspected by the Rehabilitation Specialist and is expected to conform to the contract, building codes and professional work ethics.

  - SAFETY

The Contractor agrees to keep the construction site a safe working environment at all times. All trash and debris will be picked up during the course of work, as well as tools and equipment when applicable, to insure safety for the workers and Homeowner. Chemicals and flammables such as paints and solvents shall be removed daily, or locked in a secure location, to prevent accidents.

  - CLEAN-UP

The Contractor agrees to keep the construction site cleared of trash and construction debris, cleaning site on a daily basis.  Contractor will provide a dumpster or other approved receptacle at his cost.

  - COMPLETION DEADLINE

The Contractor is required to complete all work within the time allowed as described in the contract agreement. Extensions may be granted to the Contractor for circumstances beyond his/her control such as weather delays, natural or national emergencies, personal hardships, etc. If the work is not completed on time, the Contractor will be removed from the Approved Contractors List and disqualified from future bidding. Liquidated damages will occur at the rate of two hundred-fifty dollars a day starting from the original completion date. The City/County Department will determine any discipline against the Contractor on a case by case basis.   Contractors that experience delays due to increment weather, natural disasters or factors outside their control must request an extension of time in writing that must be approved by the homeowner and the rehabilitation specialist.

  - HOLD HARMLESS

The Contractor shall agree to defend, indemnify, and hold harmless the Owner and City/County Department from liability and claim for damages because of bodily injury, death, property damage, sickness, disease, theft, or loss and expenses arising from the Contractor’s performance under this agreement to install or construct home improvements are to be paid for out of the proceeds of the Owner’s rehabilitation/construction loan. The Contractor is acting in the capacity of an independent Contractor with respect to the Homeowner.

  - REGULATIONS

Contractors must comply with all state and local statutes, regulations, ordinances and policies for all projects. Federally funded projects require compliance with the Davis-Bacon Act and all other applicable laws and regulations.  Contractors, who have been debarred from working in federally funded projects, cannot participate in this program.

- MATERIALS & SPECIFICATIONS

The materials and specifications listed below are required on all SHIP Housing Programs unless otherwise specified. Please include these specifications when bidding on housing projects.

  - Concrete:

All concrete placing will be of 3000 psi strength including but not limited to footers, stem walls, floors, lintels and walkways. Driveways will have at least 3000 psi strength and conform to standards set forth by the Marion County Building Department.

  - Framing:

All lumber will be #2 or better grade, wall stud spacing will be on 16” centers.

  - Roof Sheeting:

Roof sheeting will be ½” cdx four-ply or greater and secured with galvanized deck nails.

  - Roof Under-lament:

All roof sheathing shall be covered in 2 layers of 15 lb felt.

  - Shingles:

All shingles will be a 30-year architectural, fiberglass / asphalt UL Class A Fire Rated, pass UL 1997 110 mph wind load with a minimum 30 year warranty with a 15 year algae/ mildew resistant warranty. Drip edge will have a minimum width of two-inches and be constructed of either galvanized or aluminum.

  - Windows:

Exterior windows will be single hung, insulated, aluminum, one over one, vertical lift, tempered where required, in white or bronze, Better Built grade or equivalent.

  - Exterior Front Doors:

Doors shall be steel clad, insulated, six panels, and equipped with a single cylinder dead bolt. All doors shall have a lever style handle for easy access.

  - Paint:

All exterior and interior paint shall have a 25 year minimum manufacture’s warranty. All painted surfaces will have one coat of primer/sealer and one coat of finish paint.

  - Soffit & Fascia:

Soffit will be twelve inch, vented, aluminum in white or bronze. Fascia will be either four inch or six inch aluminum depending on application.

  - Cabinets:

Cabinets shall be made of high density furniture board wrapped in veneer. Counter tops will be Formica over ¾” plywood. Backsplashes will be made of ¾” plywood wrapped with Formica.

  - Flooring:

Ceramic tile will be used in the kitchen, baths, utility room, dining room, and the entry way. Stain resistant carpet on the remaining floors unless otherwise specified.

  - Plumbing:

Faucets - Delta, American Standard, or Moen

Lavatories, Sinks and Water Closets - Briggs, American Standard, or Gerber

Bathtubs- Briggs or American Standard

Hot Water Heater - 40 gallon minimum, A.O.Smith, Rheem/Ruud, Whirlpool

  - Heating & Cooling:

Heat Pump will be used with a Seer Rating of 15 or greater; Minimum of 10 KW back up heat strip.

  - Electrical:

One ceiling fan/ light combination per bedroom and living room

One light fixture per exterior door

Standard toggle style light switches

Standard style electrical outlets

200-amp main service panel

  - Minimum Insulation:

Attic: R-30 value

Exterior Block Wall: R 4.2l

Exterior wall studs: R-19

Garage stud wall: R-11.

  - Drywall Texture: Knock-down or orange peel

  - Tub & Shower:

Single piece fiberglass tub and shower units with at least one soap dish and towel bar. **Handicapped accessible bathrooms will follow code.

  - Interior Trim:

Interior doors will be six panel fiber board paint grade, Door casings 2 ¼”, finger joint, colonial, paint grade. Base boards 3 ¼”, finger joint, colonial, paint grade. Door Handles- lever style

  - Window Sills: Marble sills

  - Closet Shelving:

Vinyl coated Closet Maid shelving, at least one row in each bedroom closet, linen closet, pantry, and utility room.

  - Mirrors:

One mirror will be placed over every bathroom vanity and will run the full length of the vanity. Mirror height will be 42”.

  - Smoke Detectors:

All rehabilitation projects will have smoke detectors installed to bring it up to current code, including interconnecting each unit together and wiring them on the same circuit.

  - Colors: Neutral colors only

Any changes or deviations in the specifications by the Contractor must be submitted in writing and approved by City/County Department before such changes are made. If you have any questions, please call 			Thank You.

NOTE:

The City/County Department reserves the right to amend the Contractors Handbook at any time. Revisions will be provided to all Contractors on the Approved Bidders List.

- Contractor Application

  - REQUIREMENTS:

The following information must be submitted and the application approved before a contractor is allowed to perform any work for City/County Department:

    - Submit a completed and signed application.

    - Possess a valid State General Contractor’s License or County Certificate of Competency and Qualified Business License in his/her own name and submit a copy with the application.

    - Be registered with the 		 Building Department in active status.

    - Provide three written references from customers, sub-contractors, or material supply houses.

# Provide a copy of contractor liability insurance.

# Provide a copy of workers compensation insurance or exemption.

# Be free of any substantiated complaints or violations during the prior 2 years.

# Maintain a consistent record of passed inspections with no lengthy construction delays during the prior 2 years.

# Have pulled permits and built or rehabilitated at least three homes within the last 2 years. Contractors who have recently received their license will still be considered and may be approved with a probationary status.

Once a Contractor is approved, he/she will be placed on the “Approved Contractors List” and will be eligible to bid on construction and rehabilitation projects. A bid package will be sent to the Contractor for the next available project let out for bid.

SHIP CONTRACTOR APPLICATION

Please refer to the Contractor Performance Manual, Section I – Requirements. Attach copies of the following items:

1.	Three written references from customers, subcontractors, or material supply houses

2.  	Current Contractor’s license or other licensure

3.	Contractor liability insurance

4.	Workers Compensation insurance or Exemption

5.	Resume of previous construction services provided

6. 	Financially Responsible Officer or Authorized to Execute Contract

- General Information

Corporate or Business Name:

Federal Employer Identification Number:

Primary Business Address:

Qualifier Name:		 Title:

Office Number:		Fax Number:

Cell Phone Number:			 Mobile Number:

- Data on Contractor and/or Principals:

_________________________						             	Name					 	Telephone Number

________________________

Title						Social Security Number

__________________________		__________________________

Name						Telephone Number

__________________________		__________________________

Title						Social Security Number

- The undersigned contracting firm agrees that in consideration of being placed upon the “Approved Contractors List”, they have read, understand and will comply with the terms and conditions outlined in the Contractor Manual for all rehabilitation and reconstruction work performed on properties located within the City/County.

_________________________	_	_

Authorized Signature			    Title			   Date

- Sample Forms & Documents

  - Compliance Certification						20

  - Pre-Bid Attendance Form						22

  - Invitation to Bid							23

  - Bid Opening Results							24

  - Homeowner Selection of Contractor Form				25

  - Owner-Contractor Agreement – Sample 1				26

Sample 2				33

  - Owner-City/County Agreement 					39

  - Closing Conference Report						42

  - Truth in Lending Statement						43

  - Notice to Proceed – Sample 1						44

Sample 2						45

  - Sub-contractor List							46

  - Notice of Commencement – Sample 1					47

- Sample 2				48

  - Draw Schedule								49

  - Contractor Payment Request						50

  - Change Order Form							51

  - Punch List Form							52

  - Release of Lien							53

  - Termination of Notice of Commencement				54

  - Partial Release of Lien - Sample 1					55

Sample 2					56

  - Final Release of Lien -	Sample 1					57

Sample 2					58

  - Contractor Warranty							59

  - Contractor Evaluation - Sample 1					60

Sample 2					61

  - Homeowner Evaluation of Contractor Form - 	Sample 1		62

Sample 2		63

  - Mortgage and Note 							65

  - Mortgage Modification							77

Note: These forms and documents are examples only. It is strongly advised that your City or County Attorney review any legal documents prior to their use.

Compliance Certification – Sample – FHC

CERTIFICATION FOR COMPLIANCE WITH CITY, COUNTY, STATE, FEDERAL LAWS AND REGULATIONS

I, 					agree to comply with all City, County, State, Federal laws and regulations, including, but not limited to the following:

### CONFLICTS OF INTEREST

The contractor covenants that no person who presently exercises any functions or responsibility on behalf of the City in connection with this agreement has any personal financial interests, direct or indirect, with the contractor. The contractor further covenant that, in the performance of any contract, no person having such conflicting interest, shall be employed by the contractor. Any conflict of interest attributable to the contractor or its employees must be disclosed in writing to the city immediately upon discovery

The contractor is aware of the conflict of interest laws of the State of Florida, particularly, Chapter 112, Part III, Florida Statutes; and the United States Department of Housing and Urban Development, particularly, 24 CFR Part 570 § 570.611, and agrees that it shall fully comply with all respects to those provisions.

### EQUAL OPPORTUNITY

The contractor agrees that it will comply with equal opportunity requirements, which require that no person in the United States shall on the ground of race, creed, color, national origin, age, sex, religion, or disability be excluded from participation in, be denied the benefits of, or be subjected to discrimination under, any program or activity funded in whole or in part with State or Federal funds.

### DEBARMENT/SUSPENSION

The prospective lower tier participant certifies, by submission of this certification, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible or voluntarily excluded from participation in this transaction by any Federal department or agency.

Where the prospective lower tier participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this certification.

### ZONING CODES AND BUILDING CODES

The contractor must comply with the Minimum Housing Quality Standards, the South Florida Building Code and other standards established by the Department of Grants and Human Services or other City agency, as deemed necessary by such agency.

### NON-SEGREGATED FACILITIES

The contractor certifies that he does not maintain or provide for his employees any segregated facilities at any of his establishments, and that he does not permit his employees to perform their services at any location, under his control where segregated facilities are maintained. The contractor agrees that he will obtain identical certifications from proposed subcontractors exceeding $10,000 which are not exempt from the provisions of the Equal Opportunity Clause and that he will retain such certification in his files.

Furthermore, the contractor certifies that:

- He is not a contractor of a foreign country included on the list of countries that discriminate against U.S. firms published by the Office of the United States Trade Representatives (USTR).

- He is not or will not enter into any subcontract with a subcontractor or a foreign country included in the list of countries that discriminate against U.S. firms published by the USTR.

- He will not provide any product of a country included on the list of foreign countries that discriminate against U.S. firms published by the USTR.

Signature:

Print Name:						Date

Social Security Number:

STATE OF FLORIDA

SS.

COUNTY OF

Sworn to and subscribed before me this 		 day of 				, 200	   ,   by 		  						, who has/have produced photo identification 	         		   or is personally known to me and who did/did not take an oath.

My Commission Expires:

Notary Public, State of 	Florida

Pre-Bid Attendance Form – Sample - FHC

PRE-BID MEETING ATTENDANCE FORM

CASE #						DATE:

OWNER’S NAME:

ADDRESS:							 City

| CONTRACTOR/FIRM NAME | SIGNATURE OF REPRESENTATIVE |
| --- | --- |

Invitation for Bids – Sample – FHC

SHIP REHABILITATION

INVITATION FOR BIDS

The City/County Department will accept sealed bids for the following owner occupied property:

Homeowner Name:				 Phone Number

Property Address:

Housing Type:

Directions:

Mandatory Pre-Bid Walk-Through:

Walk-through Date:						 Time:

Scope of Work:

Bid Opening Date:						Time:

Opening Location:

Bids should be sealed and delivered to:

Mark the envelope “Sealed bids” with the property address, client’s name and date and time of bid opening.  If you have any questions regarding this bid you may contact our Rehabilitation Specialist at _____________.

All Prices Must Be Typed or In Ink & Bid Must Be Properly Signed and Dated.

Bid Opening Results – Sample - FHC

bid results

| HOMEOWNER NAME | ADDRESS OF PROPERTY TO BE BID |
| --- | --- |
| DATE OF PRE-BID CONFERENCE | DATE BID OPEN |
| CONTRACTORS WHO BID | AMOUNT OF BID |
| LOWEST BIDDER: |  |
| Bid Awarded to: |  |

Comments:

Rehabilitation Specialist					Date

Homeowner Selection of Contractor Form – Sample - FHC

Homeowner Selection of Contractor

I, _____Client Name__________, along with _____________________, the Construction Coordinator for City/County, have reviewed all the bids that were received by the City/County  on my behalf for the rehabilitation / reconstruction of my home located at: 									.

The bids that were received for my home are as follows:

Contractor					Bid Amount

1)

2)

3)

4)

5)

I, __________client name____, would like, if possible that ___Contractors name________, whose bid amount is $_______________be awarded the contract to rehabilitate/reconstruct my home. I also have been made aware that the City/County will not award a contract to any contractor whose bid is 10% over or under the estimated project cost of $ ________________. I further understand that any contractor that I select must be approved by the SHIP Administrator who retains the right to reject any contractor.

________________________________	__________________________

Signature						Date

________________________________

Printed Name

Contractor/Owner Rehab Agreement – Sample 1 – FHC

SHIP REHABILITATION

OWNER/CONTRACTOR AGREEMENT

THIS AGREEMENT is hereby made this 			between the Owner,

and the Contractor, 		 		.The project address

.

The Owner and the Contractor agree to do the following:

ARTICLE 1.		The Work.

1.1	The Contractor shall perform all the work required by the Contract Documents for the rehabilitation of the above-described property according to the work write-up, plans and specifications provided by the State Housing Initiatives Partnership (“SHIP”) Program and the Owner.

ARTICLE 2.		Time of Commencement and Completion.

2.1	The Contractor shall, within 15 calendar days from the date of the issuance of the Notice to Proceed, commence performance hereunder, and all work to be performed by the Contractor shall be completed in accordance with the conditions, plans, and specifications within 90 calendar days of issuance of the Notice to Proceed.  The parties agree that a sum of $50.00 per calendar day shall be deducted from the Contract Sum as liquidated damages for each day the project remains incomplete beyond the date specified for completion.  The deadline date for completion is				.

ARTICLE 3.		Contract Sum and Payment.

3.1	The Owner, with loan proceeds provided by the City/County, shall pay the Contractor the total Contract sum of $			.  The sum of the Contract if final.  No changes will be allowed once this contract is executed unless requested by the Department Director.

3.2	Payments may be withheld on account of any one of the following: (1) defective work not remedied; (2) claims filed; (3) required inspections not passed by building department; (4) required documents not submitted; and (5) unsatisfactory performance by the Contractor.

3.3	Final payment shall not be due until the Contractor has delivered to the Owner through the City/County Department guarantees and warranties, a complete release of all claims of lien, notices filed or received in connection with the work or receipts covering all labor, materials, and equipment for which a lien could be filed, a payment and performance bond, if applicable, satisfactory to the Owner and the SHIP Program.

3.4	Final payment shall constitute a waiver of all claims by the Owner, except those claims presented in writing to the City/County Department prior to final payment, and the Contractor arising from: (1) unsatisfied liens; (2) faulty or defective work appearing after substantial completion; (3) failure of the work to comply with the requirements of the Contract Documents; or (4) substandard work violating guarantees/warranties required by the Contract Documents.  The acceptance of final payment shall constitute a waiver of all claims by the Contractor except those previously made in writing and still unresolved at the time of final payment.

ARTICLE 4.		Method of Payment.

4.1	The Owner agrees to pay the Contractor in accordance with the payment schedule submitted by the contractor.  Work awarded on contracts of $10,000 or less shall have one final payment processed at project completion.  Contracts over $10,000 will be entitled to three payment draws.  One payment when 35% of the total project is completed.  One payment when 70% of the total project is completed.  A final payment will be processed at project completion.  No more than three draws will be permitted.   Each item requested on each payment draw including electrical, plumbing, mechanical and roofing must have proper inspections at the time the draw request is made.  The contractor must submit to the housing staff, proof of all required inspections.

4.2	One hundred (100%) percent completion is defined as all work being completed and accepted by the Owner and the Rehabilitation Specialist and verified by the Building Department, in writing.  The final payment will not be released until there is 100% completion of the work as so defined.  Progress payments and final payment are subject to final inspections by the SHIP Program Rehabilitation Inspector.  If the SHIP Program inspector recommends corrective action to be taken pursuant to this Contract, then the Owner has the option to pay for the corrective work or deduct the cost of the corrective work from the Contract sum.

ARTICLE 5.		 Contract Documents.

5.1	The Contract Documents consist of this Agreement, the drawings, the specifications, all addenda issued prior to the execution of this Agreement, all modifications, Change Orders, written interpretations of the Contract Documents issued by the SHIP Program, and all appropriate regulations issued by the Florida Housing Finance Corporation governing rehabilitation or new construction work, and the South Florida Building Code.  The intention of the Contract Documents is to include all labor, materials, equipment, tools, services, and other items as provided in paragraph 9.2 necessary or reasonably implied for the proper execution and completion of the work and compliance with the terms and conditions of payment.

5.2	The Contract Documents shall be executed in triplicate by the Owner and the Contractor.  By executing the Contract, the Contractor represents that he has visited the site and familiarized himself with the local conditions under which the work is to be performed, and all applicable regulations and requirements of the SHIP Program and South Florida Building Code.

5.3	The term "work" as used in the Contract Documents includes all labor necessary to perform the construction required by the Contract Documents, and all materials and equipment incorporated or to be incorporated in such construction.

ARTICLE 6.		Supervision.

6.1	The SHIP Program staff will make periodic visits to the site to monitor the progress and quality of the work in order to assess compliance with the work write up.  The City/County SHIP Program will not be responsible for the means, methods, techniques sequences or procedures relating to the construction, or for safety precautions and programs in connection with the work; nor shall the City/County be responsible for the Contractor's failure to carry out the work in accordance with the Contract Documents.

6.2	The SHIP Program staff will attempt to adjudicate all claims and disputes between the Owner and the Contractor. Unsettled claims or disputes between the Homeowners and the Contractor arising of or related to the work shall be submitted to arbitration under the laws governed by the State of Florida. Notice of the demand for arbitration shall be filed in writing with the other party to this agreement, and shall be made within a reasonable time after a dispute has arisen. The award rendered by the Arbitrator shall be final and judgment may be entered upon it in accordance with applicable law in any court having jurisdiction thereof. The prevailing party may be entitled to recover all costs, including reasonable attorney’s fees.

6.3	Work which does not conform to the Contract Documents and/or to the South Florida Building Code shall be rejected by the Owner.

ARTICLE 7. 		Owner.

7.1 	The Owner may issue instructions to the Contractor through the SHIP Program staff, and apprise the staff of any changes, discrepancies or problems that may arise during the term of the Contract.

ARTICLE 8.		Contractor.

8.1 	The Contractor must notify the SHIP Program staff, prior to commencing any rehabilitation work, of any known or suspected hazardous, dangerous, toxic or radioactive substances, including asbestos, on the property.  The Owner will take all necessary measures to remove hazardous, dangerous, toxic or radioactive substances from the site.

8.2	 The Contractor shall supervise and direct the work using his best skills and attention.  The Contractor shall be solely responsible for all the means, methods, techniques, sequences, and procedures relating to the construction, and for coordinating all portions of the work under the Contract.  All work shall be performed in a workmanlike manner according to standard practices.

8.3 	Unless otherwise specifically noted, the contractor shall provide and pay for all labor, withholding and unemployment taxes, materials, equipment, tools, construction equipment and machinery, transportation, and other facilities and services for the proper execution and completion of work.

8.4	The Contractor shall at all times enforce strict discipline, sobriety, and good order among his employees, and shall not employ any person or anyone not skilled in the task assigned to him.

8.5	The Contractor warranties to the Owner that all materials and equipment incorporated in the work will be new unless otherwise specified and that all work will be of good quality free from faults and defects, and in conformity with the Contract Documents.  All work not in conformity with these standards may be considered defective and the work may be rejected and/or appropriate deductions from the Contract price shall be made accordingly.

8.6 	The Contractor shall pay all sales, use, and other similar taxes required by law and shall secure all permits, fees, and licenses necessary for the execution of the work.

8.7 	The Contractor shall give all notices and comply with all laws, ordinances, rules regulations, and orders of any public authority bearing on the performance of the work and shall notify the SHIP Program staff if the drawings and specifications are at variance therewith.

8.8 	The Contractor shall be responsible for the acts and omissions of his employees and all other persons performing any of the work under the Contract at the request of or direction of the Contractor or subcontractor.

8.9 	The work shall be in accordance with approved samples and shop drawings.

8.10 	The Contractor at all times shall keep the premises free from accumulation of waste materials or rubbish caused by his activities.  At the completion of the work, he shall remove all waste materials and rubbish from and about the project as well as tools construction equipment, machinery, and surplus materials, and shall clean all glass surfaces and shall leave the work "broom clean" or its equivalent, except as otherwise specified.

8.11 	 The Contractor shall indemnify and hold harmless the Owner and the City/County, by and through the SHIP Program, its and their employees, officials, representatives, agents and attorneys, from and against all claims, damages, losses, and expenses including attorney's fees, cost and expenses (trial, appellate and administrative) arising out of or in connection with the performance of the work, provided that any such claim damage or loss, or expense: (1) is attributable to bodily injury, sickness, disease or death, or to injury to or destruction of tangible property (other than the work itself) including the loss of use resulting there from; and  (2) is caused in whole or in part by any negligent act or omission of the Contractor, any subcontractor, anyone directly or indirectly employed by any  of them or anyone for whose acts any of them may be liable, regardless of whether or not it is caused in part by a party indemnified hereunder.  In any and all claims against the Owner or against the City/County , its officials, employees, agents, representatives or attorneys, by any employee of the Contractor, subcontractor, anyone directly or indirectly employed by any one of them or anyone for whose acts any of them may be liable, the indemnification obligation under this subparagraph shall not be limited in any way by any limitation on the amount or type of damages, compensation on benefits payable by or for the Contractor of any subcontractor under workers' compensation laws, disability benefit laws, or other employee benefit laws.  The obligation of the Contractor under this subparagraph shall not extend to the liability of the SHIP Program, its agents or employees arising out of: (1) the preparation or approval of maps, drawings, opinions, or (2) the giving of or the failure to give direction or instructions by the SHIP Program, its agents or employees; provided such acts or omissions are the primary cause of the injury or damage.

8.12	The Contractor shall guarantee all work performed for a period of one year from the date of final acceptance.  The Contractor shall furnish the Owner, in care of the SHIP Program, properly completed manufacturers and supplier's written guarantees and warranties covering materials and equipment furnished under this Contract.  Any defects that appear within the one-year period and arise out of defective or improper materials or workmanship shall, upon direction of the SHIP Program staff, be corrected and made good by the Contractor at his expense.  Contractors who fail to comply with the terms of the warranty will be removed from the bidder’s list and reported to the Department of Professional Regulation.

8.13	 Other Federal, State and Local Requirements.  The Contractor and/or subcontractor agrees to adhere to all Federal, State and local requirements including but not limited to the SHIP Program Regulations, Federal Labor Standard Provisions, if applicable, Section 3 Regulations, Equal Employment Opportunity Affirmative Action requirements including 24 CFR Part 570 Section 602, which require that no person shall be excluded from participation, be denied the benefits of or be subjected to discrimination based on race, color, national origin, age, sex, religion or disability.  Failure to site specific Federal, State or local requirements shall not relieve the Contractor or subcontractor of compliance with the appropriate regulation, if deemed applicable.

ARTICLE 9.	Subcontractors.

9.1	A subcontractor is a person who has a direct written contract with the Contractor to perform any of the work at the site.

9.2	Unless otherwise specified in the Contract Documents or in the instructions to the Bidders, the Contractor, as soon as practicable after the award of the Contract, shall furnish to the SHIP Program, in writing, a list of the names of subcontractors proposed for the principal portions of the work. The Contractor shall not employ a subcontractor to whom the SHIP Program or the Owner may have a reasonable objection.  The Contractor shall not be required to employ any subcontractor to whom he has a reasonable objection.  Contracts between the Contractor and the subcontractor shall be in accordance with the terms of this Agreement and shall include the General Conditions of this Agreement insofar as applicable.  The contractor may not employ a subcontractor that is not licensed or insured in the trade hired to work.

ARTICLE 10.	Separate Contracts.

10.1	The Owner does not reserve the right to award other contracts while this contract is underway.  All construction work will be limited to the work specified on the work write up to be performed by the contractor and his subcontractors.

10.2	The Contractor shall notify the City/County if other work is being performed at the site.  The contractor cannot enter into any contract with the owner for work other than what is specified on the work write up during the term of the this contract.

ARTICLE 11.	 Royalties and Patents.

11.1	The Contractor shall pay all royalties and license fees.  The Contractor shall defend all suits or claims for infringement of any patent rights and shall hold the Owner harmless from loss on account thereof.

ARTICLE 12.  	 Time.

12.1 	Time is of the essence.

12.2	If the Contractor is delayed at any time in the progress of the work by changes ordered in the work, by labor disputes, fire, unusual delay in transportation, unavoidable casualties, causes beyond the Contractor's control, or by any cause which the SHIP Program staff, may determine justifies the delay, then the Contract time may be extended by a Change Order for such reasonable time as the SHIP Program staff may determine. The Contractor must request such extension of time in writing prior to the contract deadline.  Contractors who do not submit extensions of time in writing before the contract deadline will be fined in accordance with Article 2 of this contract.

ARTICLE 13.	Protection of Person and Property.

13.1	The Contractor shall be responsible for initiating, maintaining, and supervising all safety precautions and programs in connection with the work.  He shall make all reasonable precautions in accordance with prevailing industry standards for the safety of, and shall provide all reasonable protection to prevent damage, injury or loss to: (1) all employees of the job and other persons who may be affected thereby; (2) all the work and all materials and equipment to be incorporated therein; and (3) other property at the site or adjacent thereto.  He shall comply with all applicable laws, ordinances, rules, regulations and orders of any public authority having jurisdiction for the safety of person or property, or to protect them from damage, injury, or loss.  The Contractor will be held responsible for all damage or loss to any property caused in whole or in part by the Contractor, any subcontractor, or anyone directly or indirectly employed by any of them or by anyone for whose acts they may be liable.

ARTICLE 14.	Contractor's Liability Insurance.

14.1	The Contractor shall purchase and maintain and shall ensure that each of his subcontractors shall purchase and maintain such insurance as will protect each of them from claims from worker's compensation laws and other employee benefit laws, from claims for damage because of bodily injury including death, and from claims for damages to property which may arise out of or result from the Contractor's operation under this Contract, including any subcontractor or their respective employees, agents or representatives.  This insurance shall be written for not less than any limits required by law, and shall include liability insurance as applicable to the Contractor's obligations under paragraph 9.11.

14.2	The Contractor shall provide builders risk insurance to cover all losses in the event of theft of materials from the project site during the terms of the Contract.

14.3	Certificates evidencing the above-required insurance shall be filed with the Owner and the SHIP Program, prior to issuance of the Notice of Commencement.

ARTICLE 15.	 Owner's Insurance.

15.1	The Owner shall be responsible for purchasing and maintaining his own liability insurance and, at his option, may maintain such insurance as will protect him against claims which may arise from activities under the Contract.

15.2	Flood Insurance Requirements.  The owner shall be responsible for purchasing and maintaining flood insurance, if the property is located in a Federal Emergency Management Act 100-year flood plain zone.  The insurance will be maintained active for the duration of the lien filed in connection with this project.

ARTICLE 16. 	 Changes in the Work.

16.1 	Once this contract has been executed, no changes to the work will be allowed.  Under extreme circumstances, when the City/County determines that changes must be made to this contract, any approved alterations, deletions, or deviations from this Contract will be executed upon a written change order signed by the Owner, Contractor, Rehabilitation Specialist and the SHIP Program Administrator.  Such Change Orders and resulting cost changes, if any, will be made part of the original Contract and will be limited to 10% of the cost of the line item.  However, no extra costs will be paid if the Contractor has neglected to properly evaluate the extent of the work.  Work performed prior to the execution of a Change Order will not be paid.

16.2	The Contract sum and the Contract time may be changed only by written Change Order.

16.3	The cost or credit to the Owner from a change in the work shall be determined by mutual agreement of the Owner, Contractor and SHIP Program.

ARTICLE 17. 	Correction of Work.

17.1	The Contractor shall correct any work that fails to comply with the requirements of the Contract Documents where such failure to comply appears during the progress of the work, and shall remedy any defects due to faulty materials, equipment, or workmanship which appear within a period of one year from the date of final payment of the Contract or within such longer period of time as may be prescribed by law or by the terms of any applicable special guarantee required by the Contract Documents.  The provisions of this Article 18 apply to work done by subcontractors as well as to work done by employees of the Contractor.

ARTICLE 18.	Prohibition and use of lead-based paint and elimination of lead-based paint hazard.

18.1	No Contractor or subcontractor shall use or permit the use of lead-base paint on applicable surfaces.  Every Contract and subcontract shall contain a prohibition on the use of lead-based paint.

18.2	Defective paint shall be presumed to be lead-based and deemed a health hazard that must be corrected, unless testing shows that lead is not present in the paint at a level above one (1%) percent.

18.3	All applicable surfaces identified in subparagraph 18.4 as health hazards shall receive adequate treatment to protect against the ingestion of the contaminated paint.  Particular care shall be taken to correct conditions of cracking, scaling, peeling, and loose paint on walls, ceilings, doors, windows, trim, stairs, railings, cabinets, and piping.  All such surfaces that require treatment shall be thoroughly washed, sanded, scraped, or wire brushed; so as to remove all cracking, scaling, peeling, and loose paint before repainting.  As a minimum, these surfaces must receive two coats of a suitable non-lead based paint.  Where it is not feasible to control or correct the cracking, scaling, peeling, or loosening of the lead-based paint and where the film integrity of the treated surfaces cannot be maintained, the paint of these surfaces shall be removed or covered with materials such as hardboard, plywood, drywall, plaster, or other suitable materials.

18.4	Definitions.

(a) 	"lead-based paint" as defined in section 501(3) of the Lead-Based Paint Poisoning Prevention Act [42 U.S.C. § 4341(3)] means any paint containing more than one (1%) percent lead by weight (calculated as lead-metal) in the total nonvolatile content of liquid paints or in the dried film of paint already applied.

(b)	"Applicable surface" means all interior surfaces and those exterior surfaces, such as stairs, decks, porches, railings, windows, and doors, which are readily accessible to children under seven (7) years of age [42 CFR 90.2(g)].

ARTICLE 19.	Termination by the Owner.

19.1	If the Contractor defaults or neglects to carry out the work in accordance with the Contract Documents or fails to perform any provisions of the Contract, as determined by the Owner or the SHIP Program staff, the Owner may, after seven (7) days written notice specifying the default to the Contractor, correct deficiencies and deduct the cost thereof from the payment then or thereafter due the Contractor or, at his option, terminate the Contract and complete the Contract, and if expenses of completion exceed the unpaid balance, the Contractor shall be liable for the difference.

ARTICLE 20.	Conflict of Interest.

20.1	Contractor is aware of the conflict of interest laws of the State of Florida, particularly, Chapter 112, Part III, Florida Statutes; and the United States Department of Housing and Urban Development, particularly 24 CFR Part 570 § 570.611, and agrees that it shall fully comply in all respects with those provisions.

IN WITNESS WHEREOF, the Owner and the Contractor have caused this Agreement to be executed by duly authorized officials on the date first above written.

Signed, sealed and delivered in the presence of:

Owner

Witness						Signature

Printed/Typed Name:

Witness

Printed/Typed Name:

If Contractor is an individual:

Contractor:

By:

Witness

Printed Name:							Address:

Witness

Printed Name:

If Contractor is a Corporation:

Attest:							Contractor:

Address:

Corporate Secretary

Printed name:

(Seal)	By:

Contractor/Owner Rehab Agreement – Sample 2 - FHC

SHIP AGREEMENT

BETWEEN CONTRACTOR AND HOMEOWNER

FOR REHABILITATION OF RESIDENCE

Owners: 								FILE #

Property address:

CONTRACTOR:					   Business Name:

Contractor Mailing Address:

This Agreement, entered into this ________ day of _____________, 20     , between approved SHIP clients									         , hereinafter “Owners” whose owner-occupied home, located at the above address is to be rehabilitated by the licensed contractor										, hereinafter “Contractor”, whose License Number is __________________.

Article 1: - Contract Sum & Payments:

  - Payments shall be made by the City/County to the contractor on behalf of the owner (s)for the performance of the rehabilitation work, subject to additions and deductions approved by change orders (Attachment A), for the contract amount of  $ _________________________________.  ($ 00,000.00)

  - Payments shall be made to the contractor in three (3) draws as work is completed, inspected and approved by the owner and County in accordance with the following Draw Schedule:

- First Draw:		35% of the contract amount

- Second Draw:	35% of the contract amount

- Final Draw:		30% of the contract amount

  - The Contractor agrees to protect, defend and indemnify the Owner from any claims for aid, work, labor, or materials with respect to the Contractor’s performance. Final payment shall not be due until the Contractor has delivered to City/County Department a complete release of all liens for work completed arising of, or related to, the Contractors performance.

Article 2 - Work and Completion Time:  The contractor agrees to furnish all labor, materials equipment, permits, licenses and services for the proper rehabilitation of the above identified property in accordance with the Bid Documents and Rehabilitation Specifications. The Contractor agrees that all materials supplied are guaranteed to be as specified. All work shall be satisfactorily completed within Ninety (90) calendar days after the Notice to Proceed is received. All work shall be completed in a workmanlike manner according to standard practices. The estimated completion date for this project is 00/00/20 . The parties agree that a sum of $50.00 per calendar day shall be deducted from the Contract Sum as liquidated damages for each day the project remains incomplete beyond the date specified for completion unless approval for an extension has been agreed upon in writing by the owner, contractor and City/County. This provision is contingent upon strikes, accidents, or Acts of God. The premises will be occupied during construction.

Article 3 –Time of Commencement: No work shall commence by the contractor until the contractor has received a written order to proceed from Marion County Community Services. The Order to Proceed will be issued within thirty (30) days from the date of acceptance of the contractors bid and proposal, or if it is not, the contractor has the option of withdrawing the bid and proposal. Work shall begin no later than fourteen (14) days after the receipt of the notice to proceed.

Article 4 – Contractor’s Insurance:  The Contractor shall be responsible for all damages to person or property that occur on the job site or adjacent thereto as a result of the Contractor’s fault or negligence in connection with this Contract. The Contractor shall prior to commencing work, furnish evidence of required comprehensive liability insurance. The Contractor shall also furnish evidence of coverage in accordance with Florida Worker’s Compensation Laws.

Article 5 – Subcontracts: All Subcontractors shall be bound by the terms and conditions of this Contract insofar as it applies to their work, but this shall not relieve the Contractor from the responsibility to the Owner for the proper completion of all work to be executed under this agreement, and the Contractor shall not be released from the responsibility by any sub-contractual agreement the Contractor makes with others. The Contractor shall be required to furnish to the owner and Marion County Community Services in writing a list of names of the subcontractors proposed for the principal parts of the work within ten (10) days of the Order to Proceed. The Contractor shall not employ any subcontractor to whom the owner or City/County may have a reasonable objection to.

Article 6 – General Responsibilities of the Contractor: The Contractor shall supervise and direct the work using the Contractors best skills and attention.

  - The Contractor shall provide the owner with evidence that the Contractor has secured and paid for all licenses and permits necessary for the proper execution of the work, and upon completion of the job shall provide evidence that all work has been inspected and approved by the appropriate Building Inspectors.

  - The Contractor shall not employ any unfit person or anyone not skilled in the task assigned to him.

  - The Contractor shall not assign this contract. Any request to assign this contract must be addressed to City/County.

  - The Contractor shall be responsible for the acts and omissions of his contractors and employees, and all Subcontractors, their agent and employees, and all other persons performing any of the work.

  - The Contractor shall at all times coordinate the protection of the owners personal property, furniture, clothing, etc, with the owner, and shall keep the premises free from the accumulation of waste materials or rubbish caused by the Contractor’s 	work on a daily basis. All waste materials and debris from the rehab shall be located in an area outside, out of sight and be removed upon completion of the	rehabilitation job.

  - The Contractor shall permit City/County Department to examine and inspect the rehabilitation work under this contract at any reasonable time.

  - The Contractor shall defend, indemnify and save harmless the City/County, its agents employees and the Owner from liability for any injury or damages to persons or property resulting from the Contractors prosecution of work pursuant to the provisions of this Contract.

  - The Contractor shall be liable for any inspection or re-inspection fees, other than the normal draw inspection in the contract.

  - The Contractor shall obtain the Owner’s approval of all finish material, products and colors to be used in this rehabilitation. All colors chosen by the homeowner 	and the contractor shall be of a neutral color.  Samples are to be provided to and approved by the Marion County Community Services Office prior to installation.

Article 7 - General Responsibilities of the Owner

7.1    The homeowner shall furnish the use of electricity, water, light and heat to the Contractor, at no additional cost to the Contractor or City/County, during the Rehabilitation process.

  - The homeowner agrees to remove personal property within the construction area as not to interfere with the progress of work.  The Contractor shall have easy access in and around the rehabilitation are for the operation of equipment needed for the performance of work.

  - The homeowner shall grant access to his/her property during normal business hours to all parties involved in the rehabilitation process. In the event that the homeowner continues to occupy the property during rehabilitation, a time of operation will be established between the homeowner and the Contractor.

  - The Homeowner shall approve all the finish materials, products and colors to be 	used in this rehabilitation according to bid specifications. All colors chosen by the homeowner or the contractor shall be of a neutral color as provided on the “Sample Board” approved by City/County prior to installation.

  - The owner shall be responsible for the proper use and care of the property including equipment and appliances.

  - The homeowner shall keep all children, visitors, and pets secured from the construction area as not to interfere with the rehabilitation process or be placed in harms way so the Contractor may be allowed to fulfill the requirements of the contract.

Article 8 - Changes in Work Items or Scope:  No changes in the work shall be made by the Contractor unless the Contractor has received a prior written change order signed by the owner and authorized representatives of City/County Department except in an emergency or endangerment of life or property. The Contract sum and the Contract time may be changed only by written change order. No extra costs will be paid to the contractor when the contractor has neglected to properly evaluate the extent of the rehabilitation work.

Article 9 -Guarantees and Warranties:  The Contractor shall guarantee to correct any work that fails to conform to the Contract Documents and shall correct such defects due to faulty materials, equipment, or workmanship which appear during the progress of the work or within a period of one year from the date of final inspection and acceptance or such longer periods of time as may be specified by law or by the terms of any special guarantees required by the Contract Documents. The provisions of this article apply to work done by Subcontractors as well as work done by the Contractor. Furthermore, the Contractor shall furnish the Owner with all manufacturers’ and suppliers’ written guarantees and warranties covering materials and equipment furnished under this Contract.

Article 10 – Dispute Resolution:   All unsettled claims or disputes between the Owners and the Contractor arising of or related to the scope of work shall be submitted to arbitration under the laws governed by the State of Florida. Notice of the demand for arbitration shall be filed in writing with the other party to this agreement, and shall be made within a reasonable time after a dispute has arisen. The award rendered by the arbitrator shall be final and the judgment may be entered upon it in accordance with applicable law in any court having jurisdiction thereof. The prevailing party shall be entitled to recover all costs, including reasonable attorney’s fees.

Article 11 – Termination of the Contract: Neither party can terminate this agreement without the approval of City/County. Any and all decisions made by City/County Department concerning termination of this contract shall be binding to all parties connected with this contract.

Article 12 – Contract Documents:  This Contract document consists of this rehabilitation work contract and any associated attachments or amendments; the Contractors proposal and any approved amendments or change orders thereto; the deficiency checklist and/or the work write-up, including any drawings or plans; the Bid Specifications and the Construction Standards for rehabilitation projects.

Article 13 - Construction Industries Recovery Fund Notice: Payments may be available from the Construction Industries Recovery Fund if money is lost on a project performed under contract; where the loss results from specified violations of Florida Law by a licensed Contractor. For more information about the recovery fund and filing a claim, contact the Florida Construction Industry Licensing Board at the following number and address:

Construction Industry Licensing Board

1940 N. Monroe Street, Suite 60

Tallahassee, Fl 32399-1030

850-487-1395 (DBPR)

Direct line 850-921-6593

Article 14 –Construction Defects Notice: Chapter 558, Florida Statutes contains important requirements you must follow before you bring any legal action for an alleged construction defect in your home. Sixty days before you bring any legal action, you must deliver to the other party to this contract a written notice referring to chapter 558 of any construction condition you allege is defective and provide such person the opportunity to  inspect the alleged construction defect and to consider making an offer to repair or pay for the alleged construction defect. You are not obligated to accept any offer which may be made. There are strict deadlines and procedures under this Florida law which must be met and followed to protect your interests.

Article 15 – Florida Lien Law Notice: According to Florida’s construction lien law (sections 713.001 – 713.7, Florida statutes), those who work on your property or provide materials and are not paid in full have a right to enforce their claim for payment against your property. This claim is known as a construction lien. If your contractor or a subcontractor fails to pay subcontractors, sub-subcontractors, or material suppliers or neglects to make other legally required payments, the people who are owed money may look to your property for payment, even if you have paid your contractor in full. If you fail to pay your contractor, your contractor may also have a lien on your property. This means if a lien is filed your property could be sold against your will to pay for labor, materials, or other services that your contractor or a subcontractor may have failed to pay. Florida’s construction lien law is complex and it is recommended that whenever a specific problem arises, you should consult an attorney.

Duly signed and agreed upon today between Contractor and property Owner.

__________________________			__________________________

Name of Contracting Company				Owner Signature

__________________________			__________________________

Authorized Signature					Owner Printed Name

Printed Name						Owner Signature

Title							Owner Printed Name

__________________________			___

Witness	 Signature					SHIP Administrator

Print Name

__________________________

Witness

Print Name

STATE OF FLORIDA   	)

)§

COUNTY OF 			)

The foregoing Agreement was acknowledged before me this _____ day of _______________, 20____, by        who is/are personally known to me or produced ____________________________________________________ as identification and who did (did not) take an oath.

Signature - Notary Public					(SEAL)

Print Name:  			_______

My Commission Expires:

Agreement Owner with City/County – Sample – FHC

SHIP REHABILITATION AGREEMENT

BETWEEN

CITY/COUNTY AND THE HOMEOWNER

The Homeowner certifies that he/she has received, read, and understands the rehabilitation contract price, the scope of work, the rehabilitation and construction process, and the services to be offered and performed on the subject property. The Homeowner acknowledges and approves of the Contractor selected by City/County and agrees to the amount of the contract and the scope of work to be performed.

Furthermore, the Homeowner agrees to the following:

ACCESS:  The Homeowner will grant access to his/her property during normal business hours to all parties involved in the rehabilitation process. In the event that the Homeowner continues to occupy the property during construction, a time of operation will be established between the Homeowner and the Contractor.

PERSONAL PROPERTY:  The Homeowner agrees to remove personal property within the construction area as to not interfere with the progress of work. The Contractor shall have easy access in and around the area of the home for operation of equipment necessary for the rehabilitation process.

PETS:  The Homeowner will secure all pets at a location as to not interfere with the construction process and allow the Contractor to fulfill the requirements of the contract.

COOPERATION:  The Homeowner will cooperate fully with City/County, Building Department, and the Contractor during the performance of the contract.

UTILITIES:  The Homeowner will agree to fully furnish the use of electricity and water to the Contractor, at no cost to the Contractor or City/County, during the rehabilitation process.

TIME & PERFORMANCE:  The Contractor shall start the work within thirty (30) days of closing, and will finish all work within ninety (90) days thereof. The Homeowner shall provide written authorization to the Contractor for the commencement of work. If the Contractor fails to start or finish the work within the time allowed, the Contractor would have defaulted on the contract and the Homeowner will have the right to terminate the contract.  A notice to terminate the contract shall be in writing and addressed to the Contractor and City/County. Such notice shall be sent by certified mail within five business days of termination. If the Contractor performs sub-standard work as determined by the building inspector or the Construction Coordinator, He or She shall have (10) days to correct the work. If the work is not corrected within the time allowed, the Homeowner shall have the right to terminate the contract and he/she may hire the Contractor who had the next lowest bid in order to complete the unfinished work. All new contracts and Contractors must be approved by Marion County Community Services. Any additional costs or fees to complete the work will become the responsibility of the Owner, as well as recovering such costs or fees from the original Contractor.

CHANGE ORDERS:  The Homeowner and the Contractor expressly agree that no changes in material or description of work shall take place without City/County being notified in writing. Such said changes shall be in the form of a Change Order and agreed upon by the Homeowner and the Contractor. All changes must be approved by Marion County Community Services before work commences.

LIEN ON PROPERTY: The Homeowner acknowledges and understands that a lien will be placed upon their property. The lien amount will equal the total cost of rehabilitation plus the cost of documentary stamps, recording fees, surveys, title searches and any other fees or closing costs related to the rehabilitation process. The lien holder will be Marion County Community Services.

RESOLUTION OF DISPUTES:  All unsettled claims or disputes between the Homeowners and the Contractor arising of or related to the scope of work shall be submitted to arbitration under the laws governed by the State of Florida.  Notice of the demand for arbitration shall be filed in writing with the other party to this agreement, and shall be made within a reasonable time after a dispute has arisen. The award rendered by the Arbitrator shall be final and judgment may be entered upon it in accordance with applicable law in any court having jurisdiction thereof. The prevailing party shall be entitled to recover all costs, including reasonable attorney’s fees.

HOLD HARMLESS:  The Homeowner agrees to indemnify and hold harmless Marion County Community Services and its affiliates from any and all liability resulting from injury, death, sickness, disease, property damage, theft, or any loss and expense by execution of work under this contract. The Homeowner agrees to pay reasonable attorney’s fees if Marion County Community Services is required to defend or prosecute any claim or action arising out of this contract not caused by act or omission on the part of Marion County Community Services. It is understood that the Contractor is acting in the capacity of an independent Contractor with respect to the Homeowner.

COLOR COORDINATION: All colors chosen by the Homeowner and the Contractor shall be of a neutral color such as: white, off white, and beige. This applies to all materials including, but not limited to; roofs, windows, interior and exterior paint, cabinets, flooring, plumbing fixtures, doors, trim and appliances. Any deviations in color from the list above must have SHIP approval.

ACKNOWLEDGEMENT:  I, the Homeowner, have received, read and understand the Homeowner’s Agreement and shall enforce and agree to the policies within during the rehabilitation process.

Address of property to be improved:

Witness						Homeowner

Print Name						Print Name

Witness						Homeowner

Print Name						Print Name

Witness						Contractor

Print Name						Print Name

Witness

Print Name

SHIP Administrator

Witness

Print Name

Witness

Print Name

Closing Conference Report – Sample - FHC

#### REHABILITATION CONTRACT CONFERENCE REPORT

OWNER / CONTRACTOR

I (we) the undersigned have on this date at ___________________________________-participated in a pre-construction conference closing prior to signing the contract.  The Housing Program Manager briefed the contractor and myself (property owner) on all terms of the contract and explained in detail the work write-up and specifications as to how the work will be completed.  I understand that the contract is for the work specified in the contract and nothing more is to be done and nothing less will be accepted.  I understand no changes are permitted to the basic contract unless a written change order is signed by both parties to the original contract and approved by the Director.  I (we) have a complete understanding of the work to be done under the contract.

_________________________________________

Homeowner		Date

__________________________________________

Homeowner					Date

I, the undersigned hereby certify that a pre-construction contract conference was held on this date between the property owner (s), Housing Rehabilitation Specialist and myself.  I have a complete understanding of all terms of the contract and work write-up and a mutual understanding with the property owner (s) and Housing Rehab Specialist of work that will be done and the specification work will be completed.

_________________________________________

### Contractor					Date

I, the undersigned hereby certify that a pre-construction contract conference was held this date between contractor and property owner (s), that all the terms of the contract and a detailed explanation of the work write-up was explained the contractor and property owner (s).

__________________________________________

Housing Program Manager			Date

Truth-in-Lending Statement Form – Sample - FHC

1SHIP Rehabilitation Program

TRUTH-IN-LENDING STATEMENT

This statement discloses conditions of the Deferred Payment Loan issued by the City County Department Program to:

APPLICANT:

Amount Financed:

Annual Percentage Rate:		0%

Monthly Payments:			$00.00

Repayment of the loan is not required as long as the owner maintains the terms agreed to in the Rehabilitation Agreement.

The Deferred Payment Loan is secured by the said Mortgage and Note covering property at:

Address and legal description

The loan consists of repairs in the amount of $_            __. There are no escrows associated with the Deferred Payment Loan.  However, Doc Stamps in the amount of $	 and Recording Fees in the amount of $_                have been added to the loan amount.

The Mortgage and Note will be recorded with the Clerk of the Court. A Modification Agreement will be prepared and recorded at the end of construction to amend the total amount of construction, recording fees or calculation errors if this initial mortgage amount differs from the final cost.

I hereby acknowledge receipt of a copy of this statement, agree to the terms herein and agree to sign a final Mortgage Modification Agreement if necessitated.

___________________________________________		_______________

Homeowner Signature						Date

______________________________________________		_______________

Homeowner Signature						Date

_____________________________________________		_______________

Witness								Date

Notice to Proceed – Sample 1 - FHC

Notice to Proceed

Date:

Property Address:

Owner (S):

Contractor:

Dear [contractor name]:

Pursuant to the construction Contract signed on 				,[date] you are hereby notified to proceed with the rehabilitation work on the property described above. Upon receipt of this notice, you are responsible for performing the rehabilitation work on said building under the terms and conditions of the contract and in accordance with the specifications in the work write-up. You should begin construction by 			 [date]

Pursuant to the provisions of Article 2 of the Contract, you are hereby given Notice to Proceed with the work within fourteen (14) calendar days of the date of this notice.  This notice provides that the work will be completed within ninety (90) calendar days of the date of this notice.

Please acknowledge receipt and acceptance of this notice by signing both copies in the space provided below. Keep one copy and return the other to:	City/County Department

Address

I acknowledge receipt of this notice on 			 [date]

Authorized signature:

Notice to Proceed – Sample 2 - FHC

NOTICE TO PROCEED

Case No:

Date:

RE:	Notice to Proceed Rehabilitation at:

BY:	City Housing Department.

Reference is made to our contract dated: 				, for Rehabilitation of property at,

Pursuant to the provisions of Article 2 of the Contract, you are hereby given Notice to Proceed with the work within fifteen (15) calendar days of the date of this notice.  This notice established that the work be completed within ninety (90)  calendar days of the date of this notice.

______________________________________

Homeowner

__________________________________________

Homeowner

This acknowledge that the above notice was received, which establishes the completion date as:

__________________________________.

Signature

(Title)

Company

Date

Sub-contractor List Form – Sample - FHC

SUBCONTRACTORS LIST

CASE NO.:					PROGRAM:

PROJECT NAME:

PROJECT ADDRESS:

GENERAL CONTRACTOR:

Complete and submit the names of all subcontractors who will be actively employed in the actual rehabilitation of the above mentioned project prior to contract commencement date.

| FIRM NAME | TYPE OF BUSINESS/TRADE | ADDRESS | PHONE |
| --- | --- | --- | --- |
| 1) |  |  |  |
| 2) |  |  |  |
| 3) |  |  |  |
| 4) |  |  |  |
| 5) |  |  |  |
| 6) |  |  |  |
| 7) |  |  |  |
| 8) |  |  |  |
| 9) |  |  |  |
| 10) |  |  |  |
| 11) |  |  |  |
| 12) |  |  |  |
| 13) |  |  |  |
| 14) |  |  |  |
| 15) |  |  |  |
| 16) |  |  |  |

Notice of Commencement – Sample 1 – FHC

notice of commencement

permit no.				tax folio no.

state of Florida:

county of _________________:

the undersigned hereby gives notice that improvements will be made to certain real property, and in accordance with Chapter 713, Florida Statutes, the following information is provided in this Notice of Commencement.

- Legal description of property:

2. Description of improvement: general home improvements

3. Owner(s) name and address:

Interest in property: Owner

Name and address of fee simple titleholder:					, , Florida.

4. Contractor's name and address:				 , FL

5. Surety: (Payment bond required by owner from contractor, if any)

Name and address:

Amount of bond:  $

6. Lender's name and address:

7. Persons within the State of Florida designated by Owner upon whom notices or other documents may be served as provided by Section 713.13(1) (a)7., Florida Statutes,

Name and address:					, , Florida.

8. In addition to himself, Owner designates the following person(s) to receive a copy of the Lienor's Notice as provided in Section 713.13(1)(b), Florida Statutes.

Name and address: City _____________________________.

9. Expiration date of this Notice of Commencement: (the expiration date is 1 year from the date of recording unless a different date is specified)______________________________.

________________________________

Property Owner Signature

Sworn, to and subscribed before me this___ day of _____________, 200 ____, by  , who has produced photo identification ___ or who is personally known to me.

Notary Public:_____________________________

My Commission Expires:

Notice of Commencement – Sample 2 - FHC

1PERMIT # ____________________

NOTICE OF COMMENCEMENT

State:  FLORIDA						County:

Parcel ID #_______________________________

The undersigned hereby gives notice that improvement will be made to certain real property, and in accordance with Chapter 713, Florida Statues, the following information is provided in the notice of commencement.

1.	Description of property (legal description of property, lot, block and street address if available):

2.	General description of improvement:  Rehabilitation

3.	Owner information name and address:

a. Interest in property: Owner(s) 								 ____________________________________________________________________

b. Name and address of fee simple title holder (if other than owner): 				 	_______________________________________

4.	 Contractor: (qualifier name & address)

5.	Surety:  Name and address: __________________________________ Amount of bond $________

6. 	Lender: (name & address)

7. 	Persons within the State of Florida designated by Owner upon whom notices or other documents may be served as provided by section 713.13 (1)(a)7, Florida Statutes: (name & address):

8	In addition to himself, Owner designates the following person(s) to receive a copy of the Lienor’s Notice as provided in Section 713.13(1)(b), Florida Statutes: (name &address)

- Expiration date of Notice of Commencement (the expiration date is 1 year from the date of recording unless a different date is specified)

Signature of owner

STATE OF FLORIDA

COUNTY OF

The foregoing instrument was acknowledged before me this 	 day of 			, 2007, by 						 who is personally known to me or who has produced 				 as identification.

Commission Expires:

Notary Public

Draw Schedule – Sample - FHC

SHIP Reconstruction Project

Draw Schedule

Homeowner:

Property Address:

Contractor:

1st Draw		Demolition completed				$   5,000.00

2nd Draw		Masonry Complete, lintel Poured			$ 20,086.00

3rd Draw		Framing, Plumbing, electric, HVAC		$ 20,086.00

Rough-ins complete, windows installed

4th Draw		Roofing completed, Insulation installed, 		$ 20,086.00

Drywall Complete

5th Draw		Tile and cabinets installed, Trim Carpentry 	$ 20,086.00

Completed, Stucco finished, Painting started

6th Draw		Painting Complete, Carpet, sod installed, 	$ 20,086.00

Driveway complete

This schedule becomes part of the Contract documents.

Contractor				Date		Rehabilitation Specialist 	Date

Contractor Payment Form – Sample - FHC

CONTRACTOR PAYMENT REQUEST

Property Owner:

Property Address:

Contractor:

Address:								 city:

Contract Amount: $                              This Payment: $                              Payment:  Partial or Final

Contractor:

I hereby request an inspection to receive payment in the amount above.  I certify that I have satisfactorily completed the necessary work to justify this request and all bills incurred for labor used and material furnished in making said repairs and improvements have been paid in full to this date.  See attached cost breakdown.

Contractor's Signature					Date

Property Owner:

I/We hereby agree that the work stated by the Contractor has been completed and approve payment to the Contractor in accordance with the Agreement and contingent upon inspection and concurrence by the Construction Advisor. It is understood that the actual amount disbursed will be based on the findings of that inspection.

Owner's Signature					Date

Owner's Signature					Date

Housing Program Administrator:

I hereby certify that all work is completed as indicated on the Contractor's payment request and hereby approve the payment to the Contractor in the amount of $

SHIP Administrator 					Date

Rehabilitation Specialist					Date

Change Order Form – Sample - FHC

SHIP REHABILITATION PROGRAM

CONTRACT FOR REHABILITATION WORK

CHANGE ORDER # __________

HOMEOWNER:  _____________________________________FILE #:__________

CONTRACTOR: ________________________________________________

JOB ADDRESS:_________________________________________________

The Contract for Rehabilitation Work entered into on_____________, by and between the above Owner and Contractor and approved by the local Government Agency, is hereby amended to include the following changes, additions and/or deletions to the work:

| ITEM | DESCRIPTION OF WORK TO BE CHANGED | AMOUNT |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |
| 3. |  |  |
| 4. |  |  |
|  | TOTAL CHANGE ORDER AMOUNT |  |

This Change Order hereby becomes an integral part of the Contract.  The Contract amount is hereby amended by $___________for a new total of $_________________.

The work completion deadline is___________. The deadline is:

 not extended

 extended to 		.

Contractor Signature 		Date	  Homeowner Signature 		Date

Rehabilitation Specialist		Date	   SHIP Administrator		Date

Punch List – Sample - FHC

FINAL INSPECTION PUNCH LIST

OWNER(S):

ADDRESS:

Upon final inspection of property located at

on this 	 day of				, 20	, I/We do hereby require the following items to be completed and or corrected within 	 days of the inspection:

1.

2.

3.

4.

5.

6.

As of this	day of 				, 20	, all items have been completed and or corrected to the satisfaction of the Homeowner.

OWNER								 DATE

OWNER								 DATE

CONTRACTOR							 DATE

Release of Lien – Sample - FHC

RELEASE OF LIEN AND AFFIDAVIT OF CONTRACTOR

STATE OF FLORIDA

COUNTY OF ______________

Before me, a Notary Public, personally appeared:

who, upon duly sworn deposes and says:

1.	That he is the General Contractor of						 (Name of Contractor) hereinafter referred to as Contractor, and that said Contractor entered 	into a direct contract with the owners of the following described property, for the following improvements: GENERAL PROPERTY IMPROVEMENTS

2.	Legal Description:

3. Owner(s) name and address: 							,

, Florida, and that said description encompasses the property described in the Notice of Commencement recorded 		, in Official Records Book

, Page 		, in the Public Records of 		 County, Florida.

- That the improvements which the Contractor had agreed to construct on the above described property pursuant to said contract are 100% complete as of this date.

- That in compliance with Section 713.06(3)(d)(1) of the Mechanics Lien Law of the State of Florida, the undersigned states that all laborers, material men, subcontractors or other lienors contracting directly with or employed by the Contractor for services, materials supplied for the improvements to the above described property have been paid in full for services and materials supplied to the date hereof.

- That said Contractor has received full payment for all work performed and materials furnished to the above described property to date hereof, and does hereby release and discharge the said property from any and all recorded claims of lien and waives and relinquishes any and all rights to any liens of the Contractor arising out of connected with, or resulting from said services, or performance of the obligations of the Contractor pursuant to said contract.

_____________________________________

Contractor

Sworn, to and subscribed before me this ____ day of ___________ 200 _____, by _________who has produced photo identification ________________________.

_________________________________		My Commission Expires:

Notary Public, State of Florida at Large

Termination of Notice of Commencement – Sample - FHC

TERMINATION OF NOTICE OF COMMENCEMENT

The below undersigned, _________________________, (contractor) and ( property owners) assisted in that certain notice of commencement recorded on _________________ in Official Records Book ______________, Page ___________, in the Public Records of _____________County, Florida, hereby acknowledge the following:

- That the proposed improvements to said property have 	been 100% completed.

- Any lienors who performed services or supplied materials for the improvement of said property have been paid in full.

Affiants further acknowledge that the above described notice of commencement is hereby terminated against the following described property:

Legal:

Property address:

___________________________________	_______________________________________

contractor					homeowner

_______________________________________

homeowner

Contractor:

Address:

City:

Phone:

State of Florida

County of

Sworn, to and subscribed before me this _____ day of __________ 20__, by __________________________, who have produced photo identification ______.

________________________________		My commission expires:

Notary Public, State of Florida at Large

Partial Release of Lien – Sample 1 - FHC

PARTIAL RELEASE OF LIEN

Know all men by these presents:

That the undersigned for and in consideration of the payment of _______________________________, _____________________ and ____/100 dollars ($______________________), the receipt of which is hereby acknowledged, does hereby waive, release, remise, and relinquish, any and all rights to claim any lien or liens for work done or material or fixtures or equipment furnished, or any kind or class of lien whatsoever, including security interests filed in the official records of the County or with the undersigned states that no other security interest exist in such fixtures and equipment as may be included in the following described property, to wit:

and in the event any lien, or security interest shall appear or record in favor of the undersigned, the same shall be released, discharged, and terminated.

Owner’s Name:______________________	Contractor’s Name:______________________

Work performed and or materials furnished:

_________________________________________________________________________________
_________________________________________________________________________________
_________________________________________________________________________________
_________________________________________________________________________________

Dated at ________________County, Florida this _____________________________ day of ______________________ A..D., 200_______.

This form must be signed by two witnesses.

Witnesses:

____________________________________	____________________________________

Contractor’s Signature

____________________________________	Title:____________________________________

or Notarized

State of Florida

County of ______________

Sworn to and subscribed before me this _______ day of __________________, 200_____, by _________________________, who has produced photo identification____________________ or is/are personally known to me.

Notary:							My Commission Expires:

Partial Release of Lien – Sample 2 - FHC

Partial Waiver and Release of Lien

The undersigned lienor, in the consideration of the sum of $ 			, hereby waiver and releases its lien and right to claim a lien for labor, services, or materials furnished through the period of 				Date through __________ Date to customer name _______________ who is the owner of the following property:

Property Tax I.D. Number:

Property Address:

This waiver and release does not cover any retention or labor, or services, or materials furnished after the date specified

Dated on:

Lienor:

By:

Title:

AMOUNT RELEASED: $

CHECK #			 CHECK DATE:

STATE OF FLORIDA

COUNTY OF

Signed and acknowledged before me this ______ day of _______________, 20___, by ________________________________, who is personally know to me _____ or has produced ___________________________as identification.

_____________________________________                         Notary Seal

Notary Public

_____________________________________

Printed Name

Final Release of Lien – Sample 1- FHC

FINAL RELEASE OF LIEN

Known all men by these presents:

That the undersigned for and in consideration of the payment of _______________________________________, and _______________________________/100 dollars ($________________), the receipt of which is hereby acknowledged, does hereby waive, release, remise, and relinquish, any and all rights to claim any lien or liens for work done or material or fixtures or equipment furnished, or any kind or class of lien whatsoever, including security interests filed in the official records of the County or with the Secretary of State of Florida and further the undersigned states that no other security interest exist in such fixtures and equipment as may be included in the following described property, to wit:

and in the event any lien, or security interest shall appear or record in favor of the undersigned, the same should be released, discharged, and terminated.

Owner’s Name: _____________________	Contractor’s Name:__________________

Work performed and or materials furnished:

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

Dated at _______________County, Florida, this ______ day of _______________ A.D., 200_____.

This form must be signed by two witnesses.

Witnesses:

or Notarized

State of Florida

County of ________________

Before me, a notary public personally appeared_____________________________________________ who did acknowledge before me that they executed the foregoing release of lien for the uses and purposes herein set forth.

In witness whereof, I have hereunto set my hand and official seal at ______________County, Florida this  ___________ day of ____________________________, 200_______.

My Commission Expires:

______________________________________

Notary Public, State of Florida

Final Release – Sample 2 – FHC

CONTRACTOR’S FINAL INVOICE, RELEASE OF LIENS, AND WARRANTY

TO:  	_________________________	CASE NO.:____________________

_________________________	PROPERTY:___________________

KNOW ALL MEN BY THESE PRESENT:

1.	As a final invoice, the undersigned hereby certifies that there is due and payable by the Owner to the Contractor under the above contract the balance or sum of  $__________________.

2.	The undersigned further certifies that all work required under this contract has been performed in accordance with the terms thereof, and that there are no unpaid claims for materials, supplies or equipment and no claims of laborers or mechanics for unpaid wages arising out of the performance of this contract.

3.	That in the consideration of the payment of the amount stated in paragraph one (1) hereof the undersigned does hereby release the Owner from any and all claims arising under or by virtue of this contract; provided, homeowner, that if for any reason the Owner does not pay in full the amount stated in paragraph one (1) thereof, said deduction shall not affect the validity of his release.

4.	The undersigned hereby guarantees the work performed for a period of one year and all roofing work guaranteed for a period of (   ) year(s) from the date of final acceptance of all the work required by the contract, shown on attachments herewith, all manufacturers’ and suppliers’ written guarantees and warranties covering materials and equipment furnished under the contract.  The undersigned will replace faulty workmanship and materials within the period of the guarantee free of charge.

IN WITNESS WHEREOF,  the undersigned, has signed and sealed this instrument this ____ day of ______, 200_____.

Contractor’s Signature

Title

__________________________________

Company

WITNESSES:

Warranty Form – Sample - FHC

Contractor   Warranty

Owner:

Property Address:

I/We, the Contractor _______________________________________ do hereby warrant that all labor and materials furnished and work performed in conjunction with the above referenced project are in accord with the contract documents and the authorized modifications thereto, and will be free from defects due to defective materials and workmanship for a period of ONE YEAR from date of Contract. This warranty commences on_____________ and expires on ________________.

Should any defect develop during the warranty period due to improper material, workmanship,  or arrangement, the same shall, upon written notice by the owner or by Marion County Community Services, be made good by the undersigned at no expense to the owner. Nothing in the above shall be deemed to apply to the work which has been abused or neglected by the owner.

By: 							Date:

Title:

State of Florida

County of

Signed and acknowledged before me this ______ day of ____________ ,20___, by________________________ who is personally known to me ________ or has produced______________________ as identification.

__________________________					Notary Seal

Notary Public

__________________________

Printed Name

Contractor Evaluation Form – Sample 1 - FHC

Construction Coordinator - Contractor Evaluation Form

Case Number: 						Date

Homeowner Name:

Property Address:

Contractor:

Construction Coordinator:

Contractor Evaluation Form – Sample 2 - FHC

SHIP Rehabilitation Program

CONTRACTOR EVALUATION FORM

CONTRACTOR:______________________________________________________

HOMEOWNER:_____________________________________________________

CATEGORIES     MAX. PT. VALUE       POOR   FAIR   GOOD   EXCELLENT  GRADE

Quality of Work	20	0-4        5-9       10-14        15-20

Completion Time	20			0-4        5-9       10-14        15-20

Code Compliance	20			0-4        5-9       10-14        15-20

Contract Compliance        	20		0-4        5-9       10-14        15-20

Punch List	20                     	0-4        5-9       10-14        15-20

TOTAL POINTS	    100					Total Score:

LEGEND

95 to 100 Points 		           Excellent

85 to 94 Points:		          	Good

70 to 84 Points:		     	Fair

0 to 69 Points:		  	Poor

Three Fair Scores within a six month period = 90 day suspension from Bidders List.

One Poor Score = suspension for 60 days from Bidders List.

Date

Rehabilitation Inspector Signature

Date

Contractor Signature

Date

SHIP Administrator Signature

The Contractor signing this form does not mean that he necessarily agrees with the evaluation. However, the County/City has all rights to use this forms to base award of future contracts.

Owner Evaluation of Contractor – Sample 1 - FHC

Home-Owner Evaluation

Of Contractor Form

Case Number: 						Date

Homeowner Name:

Property Address:

Contractor:

Owners Signature:						 Date:

Homeowner Evaluation of Contractor – Sample 2 - FHC

CONTRACTOR EVALUATION BY HOMEOWNER

EVALUACION DEL CONTRATISTA HECHO POR EL PROPIETARIO

Case No.  					Program:

Owner Name: 					Project Address:

Contractor Name:				Address: 														 YES       NO

SI	 NO

1.	Did the work progress without numerous delays?			[  ]	[  ]

El trabajo progreso sin numerosas demoras?

2.	Were you inconvenienced beyond what you were told to expect?	[  ]	[  ]

Tuvo usted inconveniencias mas de lo esperado?

- Was the contractor available to discuss questions?			[  ]	[  ]

Estuvo el contratista disponible para discutir alguna pregunta

que usted haya tenido?

4.	Were the workers courteous and professional?			[  ]	[  ]

Los trabajadores fueron cortés y profesional?

5.	Did the contractor attempt to sell you additional work?			[  ]	[  ]

Trató el contratista de venderle trabajo adicional?

6.	Did the contractor suggest changes to how the work is done?		[  ]	[  ]

Alguna vez, el contratista le sugerió cambios de como el

trabajo debiera ser realizado?

7.	Was the completed work what you expected?			[  ]	[  ]

El trabajo acabado fué lo que usted esperaba?

8.	Would you recommend this contractor to another homeowner?		[  ]	[  ]

Usted recomendaría este contratista a otro propietario?

9.	Did the contractor respond to problems and complaints adequately?	[  ]	[  ]

El contratista respondió a problemas y quejas adecuadamente?

10.	Did the contractor explain all procedures and warranties adequately?	[  ]	[  ]

Al completar la obra, el contratista le explicó los procedimientos

y garantías detalladamente?

- Please rate the quality of the work completed (Circle one)

Por favor evalue la calidad del trabajo que se ha completado. (escojer una)

Very	Satisfied	Satisfactory	Unsatisfactory	Very Dissatisfied

(Muy satisfecho)	Satisfactorio         Desatisfecho	Muy desatisfecho

Explain negative evaluations here

Favor incluir comentarios negativos aqui:

Signature (firma)					Date (fecha)

Mortgage and Note-DPL- Sample Doc - FHC

After recording mail to:

Prepared by:

Loan No. S-350

___________________________________________________________________________

MORTGAGE

SHIP PROGRAM DEFERRED PAYMENT LOAN

THIS MORTGAGE is made this  DATE  between the Mortgagor, ______________________, a single woman (herein "Owner"), and the Mortgagee, City of ______________________, a Municipal Corporation, of the State of Florida with offices located at ______________________, ______________________, Florida zip code (herein "Lender").

WHEREAS, Owner is indebted to Lender in the principal sum of Thirty  Five Thousand Six Hundred Sixty Four and 80/100ths ($0.00) including subsequent change orders, but in no event in excess of $0.00, which indebtedness is evidenced by Mortgage Note (“Note”) dated  		providing for payment of principal only, by forgiveness of the indebtedness beginning after completion of the rehabilitation at the rate of (10%) per year beginning on the 2nd year of the ten (10)-year loan term until the balance is reduced to zero, as follows:

| 2nd year 90% of principal amount | 7th year 40% of principal amount |
| --- | --- |
| 3rd year 80% of principal amount | 8th year 30% of principal amount |
| 4th year 70% of principal amount | 9th year 20% of principal amount |
| 5th year 60% of principal amount | 10th year 10% of principal amount |
| 6th year 50% of principal amount |  |

This Note expires on the first day of the eleventh (11th) year from the date of execution of the certificate of completion by the Owner; provided; however, that there is no previous conveyance.

TO SECURE to Lender the repayment of the indebtedness evidenced by the Note created for the purpose of making improvements to the Property, the payment of all sums advanced in accordance herewith to protect the security of this Mortgage, and future advances designated as change orders made by Mortgagee to Mortgagor, at Mortgagee’s sole discretion and option, for any purpose within ten (10) years from the date hereof up to the maximum principal amount of $50,000.00; all of which advances shall have the same priority as the original liabilities evidenced by the Note and the subject to the terms and provisions of the Mortgage, and the performance of the covenants and agreements of Owner herein contained, and the Owner does hereby Mortgage Property and every part thereof to Lender, its successors and assigns, the following described Property located in the County of 			, State of Florida:

which has the address of

_________	_____________________________	FLORIDA

Street			City			State		Zip Code

(herein "Property Address")

TOGETHER with all the improvements now or hereafter erected on the Property, and all easements, rights, appurtenances, rents, royalties, mineral, oil and gas rights and profits, water, water rights, and water stock, and all fixtures now or hereafter attached to the Property, all of which, including replacements and additions thereto, shall be deemed to be and remain a part of the Property covered by this Mortgage; and all of the foregoing, together with said Property are herein referred to as the "Property".

OWNER covenants that Owner is lawfully seized of the estate and has the right to mortgage, grant and convey the Property, that the Property is unencumbered and that the Owner will warrant and defend generally the title to the Property against all claims and demands, subject to such encumbrances of record. At the option of the Lender, this Mortgage may be subordinated to other subsequent, substitute and replacement Mortgages where there is sufficient equity in the Property to protect the interest of all prior Mortgages and to protect Lender’s interest in the Property, and to reduce the borrower’s current mortgage payment, term of loan or interest rate. Such subordination will be made by execution of a separate agreement between Lender and a bank or mortgage company qualified to do business in the State of Florida. Subordinations, where the borrower requests cash out against the equity on the property will not be approved by the City/County of ______________________.

Owner agrees that the City/County of ______________________ will refuse consent to subordination if the Mortgagor attempts to refinance the Mortgage in order to obtain a subsequent, substitute or replacement Mortgage in an amount that exceeds an amount needed to satisfy the Mortgage and defray refinancing cost.

UNIFORM COVENANTS.	Owner and Lender covenant and agree as follows:

1.	Payment of Principal.  Owner shall promptly pay the balance of unpaid principal of the indebtedness evidenced by the Note, if the Property encumbered hereby is sold, leased, transferred or if the Owner moves from the premises.

2.	Charges; Liens.  Owner shall pay all taxes, assessments and other charges, fines and impositions attributable to the Property which may attain a priority over this Mortgage.  Owner shall promptly discharge any lien which has priority over this Mortgage; provided, that Owner shall not be required to discharge any such lien so long as Owner agrees in writing to the payment of the obligation secured by such lien in a manner acceptable to Lender, or shall in good faith contest such lien, or defend enforcement of such lien in legal proceedings which operate to prevent the enforcement of the lien or forfeiture of the Property or any part thereof.

3.	Hazard and Flood Insurance.  Owner shall keep the improvements now existing or hereafter erected on the Property insured against loss by fire, hazards and flood (if the Property is located in a special flood hazard area) included within the term "extended coverage," and such other hazards as Lender may require and in such amounts and for such periods as Lender may require; provided, that Lender shall not require that the amount of such coverage exceed that amount of coverage required to pay the sums secured by this Mortgage.

The insurance carrier providing the insurance shall be chosen by Owner subject to approval by Lender; provided that, such approval shall not be unreasonably withheld.  All premiums on insurance policies shall be paid by Owner making payment when due, directly to the insurance carrier.

All insurance policies and renewals thereof shall be in form acceptable to Lender and shall include a standard mortgage clause and endorsement in favor of and in a form acceptable to Lender.  Lender shall have right to hold the policies and renewals thereof.  The Owner shall promptly furnish to Lender all renewal notices and all receipts of paid premiums.  In the event of loss, Owner shall give prompt notice to the insurance carrier and Lender.  Lender may make proof of loss if not made promptly by Owner.

Unless Lender and Owner otherwise agree in writing, insurance proceeds shall be applied to restoration or repair of the Property damaged, provided such restoration or repair is economically feasible and the security of this Mortgage is not thereby impaired.  If such restoration or repair is not economically feasible or if the security of this Mortgage would be impaired, the insurance proceeds shall be applied to the sums secured by this Mortgage, with the excess, if any, paid to Owner.  If the Property is abandoned by Owner, or if Owner fails to respond to Lender within 30 days from the date notice is mailed by Lender to Owner that the insurance carrier offers to settle a claim for insurance benefits, Lender is authorized to collect and apply the insurance proceeds at Lender's option either to restoration or repair of the Property or to the sums secured by this Mortgage.

If under paragraph 16 hereof the Property is acquired by Lender, all right, title and interest of Owner in and to any insurance policies and in and to the proceeds thereof resulting from damage to the Property prior to the sale or acquisition shall pass to Lender to the extent of the sums secured by this Mortgage, immediately prior to such sale or acquisition.

4.	Preservation and Maintenance of Property.  Owner shall keep the Property in good repair and shall not commit waste or permit impairment or deterioration of the Property.

5.	Protection of Lender's Security.  If Owner fails to perform the covenants and agreements contained in this Mortgage, or if any action or proceeding is commenced that materially affects Lender's interest in the Property, including, but not limited to, foreclosure of the Prior Mortgage, eminent domain, insolvency, code enforcement, or arrangements or proceeding, involving a bankrupt, then Lender at the Lender's option, upon notice to Owner, may make appearances, disburse such sums and take such action as is necessary to protect Lender's interest, including, but not limited to, disbursement of reasonable attorney's fees and entry upon the Property to make repairs.

Any amounts disbursed by Lender pursuant to this paragraph 5 shall become additional indebtedness of Owner secured by this Mortgage.  Unless Owner and Lender agree to other terms of payment, such amounts shall be payable upon notice from Lender to Owner requesting payment thereof, and shall bear interest from the date of disbursement at the highest rate permissible under applicable law.  Nothing contained in this paragraph 5 shall require Lender to incur any expenses or take any action hereunder.

6.	Provisions as to Prior Mortgage.  This Mortgage is subject and subordinate to the Prior Mortgage.  As to the Prior Mortgage, Owner and Lender agree as follows:

(a)	Owner covenants and agrees to comply with all of the terms and provisions of the Prior Mortgage.

(b)	Any default on the part of the Owner herein under the terms of the Prior Mortgage or the Note secured hereby shall constitute a default under the terms of this Mortgage and the Note secured thereby and shall entitle the Lender herein to exercise any and all rights and remedies given hereunder.

7.	Inspection.  Lender may make or cause to be made reasonable entries upon and inspections of the Property, provided that Lender shall give Owner notice prior to any such inspection specifying reasonable cause therefore related to Lender's interest in the Property.

8.	 Condemnation. The proceeds of any award or claim for damages, direct or consequential, in connection with any condemnation or other taking of the Property, or part thereof, or for conveyance in lieu of condemnation, are hereby assigned and shall be paid to Lender.

In the event of a total taking of the Property, the proceeds shall be applied to the sums secured by this Mortgage, with the excess, if any, paid to Owner.  In the event of a partial taking of the Property, unless Owner and Lender otherwise agree in writing, there shall be applied to the sums secured by this Mortgage such proportion of the proceeds as is equal to that proportion which the amount of the sums secured by this Mortgage immediately prior to the date of taking bears to the fair market value of the Property immediately prior to the date of taking, with the balance of the proceeds paid to Owner.

If the Property is abandoned by Owner, or if, after notice by Lender to Owner that the condemner offers to make an award or settle a claim for damage, Owner fails to respond to Lender within 30 days after the date such notice is mailed, Lender is authorized to collect and apply the proceeds, at Lender's option, either to restoration or repair of the Property or to the sums secured by this Mortgage.

9.	Owner Not Released.  Extension of the time for payment or modification of amortization of the sums secured by this Mortgage granted by Lender to any successor in interest of Owner shall not operate to release, in any manner, the liability of the original Owner and Owner's successors in interest.

10.	Forbearance by Lender Not a Waiver.  Any forbearance by Lender in exercising any right or remedy hereunder, or otherwise afforded by applicable law, shall not be a waiver of or preclude the exercise of any such right or remedy.  The procurement of insurance or the payment of taxes or other liens or charges by Lender shall not be a waiver of Lender's right to accelerate the maturity of the indebtedness secured by this Mortgage.

11.	Remedies Cumulative.  All remedies provided in this Mortgage are distinct and cumulative to any other right or remedy under this Mortgage or afforded by law or equity, and may be exercised concurrently, independently or successively.

20.	Successors and Assigns Bound; Joint and Several Liability; Captions.  The covenants and agreements herein contained shall bind, and the rights hereunder shall inure to, the respective successors and assigns of Lender and Owner, subject to the provisions of paragraph 16 hereof.  All covenants and agreements of Owner shall be joint and several.  The captions and headings of the paragraphs of this Mortgage are for convenience only and are not to be used to interpret or define the provisions hereof.

13.	Notice.  Except for any notice required under applicable law  to be given in another manner (a) any notice to Owner provided for in this Mortgage shall be given by mailing such notice by certified mail, addressed to Owner at the Property Address or at such other address as Owner may designate by notice to Lender as provided herein; and (b) any notice to Lender shall be given by certified mail, return receipt requested, to Lender's address stated herein or to such other address as Lender may designate by notice to Owner as provided herein.  Any notice provided for in this Mortgage shall be deemed to have been given to Owner or Lender when given in the manner designated herein.

14.	Governing Law; severability.  This Mortgage shall be governed by Florida Law.  In the event that any provision or clause of this Mortgage or the Note conflicts with applicable law, such conflict shall not affect other provisions of this Mortgage or the Note that can be given effect without the conflicting provision, and to this end, the provisions of the Mortgage and the Note are declared to be severable.

15.	Owner's Copy . Owner shall be furnished a conformed copy of the Note and of this Mortgage at the time of execution or after recordation hereof.

16.	Transfer of the Property Assumption.  If all or any part of the Property or an interest therein is sold or transferred by Owner without Lender's prior written consent, excluding (a) the creation of a lien or encumbrance subordinate to this Mortgage, (b) the creation of a purchase money security interest for household appliances, (c) a transfer by devise, descent or by operation of law upon the death of a joint tenants; Lender may, at Lender's options, declare all the sums secured by this Mortgage to be immediately due and payable.  Lender shall have waived such option to accelerate if, prior to the sale or transfer, Lender and the person to whom the Property is to be sold or transferred reach agreement in writing that the credit of such person is satisfactory to Lender and that the interest payable on the sums secured by this Mortgage shall be at such rate as Lender shall request.  If Lender has waived the option to accelerate provided in this paragraph 16, and if Owner's successor in interest has executed a written assumption agreement accepted in writing by Lender, Lender shall release Owner from all obligations under this Mortgage and the Note.

If Lender exercises such option to accelerate, Lender shall mail Owner notice of acceleration in accordance with paragraph 13 hereof.  Such notice shall provide a period of not less than 30 days from the date the notice is mailed within which Owner may pay the sums declared due.  If Owner fails to pay such sums prior to the expiration of such period, Lender may, without further notice or demand on Owner, invoke any remedies permitted by paragraph 17 hereof.

17.	 Acceleration; Remedies.  Except as provided in paragraph 16 hereof, upon Owner's breach of any covenant or agreement of Owner in this Mortgage, including the covenants to pay when due any sums secured by this Mortgage, Lender, prior to acceleration, shall mail notice to Owner as provided in paragraph 13 hereof specifying: (1) the breach; (2) the action required to cure such breach; (3) a date, not less than 30 days from the date the notice is mailed to Owner, by which such  breach must be cured; and (4) that failure  to cure such breach on or before the date specified in the notice may result in acceleration of the sums secured by this Mortgage, foreclosure by judicial proceeding and sale of the Property.  The notice shall further inform Owner of their right to reinstate after acceleration and the right to assert in the foreclosure preceding the nonexistence of a default or any other defense of Owner to acceleration and foreclosure.  If the breach in not cured on or before the date specified in the notice, Lender, at Lender's option, may declare all of the sums secured by this Mortgage to be immediately due and payable without further demand and may foreclose this Mortgage by judicial proceeding.  Lender shall be entitled to collect in such proceeding all expenses of foreclosure, including, but not limited to, reasonable attorney's fees and costs of documentary evidence, abstracts and title reports.

18.	Annual Report.  Program regulations require that the Owner report to Lender annually information regarding evidence of hazard and flood insurance, if applicable, on the Property during the term of the Mortgage.  Failure on the part of the Owner to meet these conditions will constitute a breach of this Mortgage.  The Owner shall be notified of this breach and must thereafter comply with the requirements set forth in paragraph 17.

19.	Owner's Right to Reinstate.  Notwithstanding Lender's acceleration of the sums secured by this Mortgage, Owner shall have the right to have any proceedings begun by Lender to enforce this Mortgage discontinued at any time prior to entry of a judgment enforcing this Mortgage if: (a) Owner pays Lender all sums which would be then due under this Mortgage, the Note and Notes securing Future Advances, if any, had no acceleration occurred; (b) Owner cures all breaches of any other covenants or agreements of Owner contained in this Mortgage; (c) Owner pays all reasonable expenses incurred by Lender in enforcing the covenants and agreements of Owner contained in this Mortgage and in enforcing Lender's remedies as provided in paragraph 17 hereof, including, but not limited to, reasonable attorney's fees and costs; and (d) Owner takes such action as Lender may reasonably require to assure that the lien of this Mortgage, Lender's interest in the Property and Owner's obligation to pay the sums secured by this Mortgage shall continue unimpaired.  Upon such payment and cure by Owner, this Mortgage and the obligations secured hereby shall remain in full force and effect as if no acceleration had occurred.

20.     Occupancy.  The Owner of the loan evidenced by the Promissory Note executed of even date herewith understands, acknowledges, and agrees that said loan is for the rehabilitation of a single-family dwelling unit.  After rehabilitation, the Owner must reside in said dwelling.  Failure of the Owner to maintain continuous residency in said dwelling shall constitute a default under this Mortgage.

21.	RESTRICTIONS ON USE.  The owner understands that the assistance provided by this program is limited to single-family owner-occupied housing.  Failure of the owner to reside in the property the property is a violation of this agreement.  Renting or subletting a portion of or all of the property is a violation of this agreement.  By executing this agreement, the owner is bound to restrictions of use as required by the City/County of ______________________ Code.  The property shall be used as a single-family residence and no addition or improvement will change the use of the property and no additions, construction, or improvements will be made to the property without proper permitting and inspections as required by the South Florida Building Code. If there has been an order of the Code enforcement Board or the Hearing Examiner finds that the owner has violated the foregoing provisions, the owner agrees his Mortgage Lien shall not be released and the owner will be required to repay the balance of the mortgage lien at the time of sale, refinance or title transfer of the property.  The balance due will be determined based on the date the violation is adjudicated.

22.	Release.  Upon forgiveness or payment of all sums secured by this Mortgage, Lender shall release this Mortgage without charge to Owner.

23.	Attorney's Fees and costs.  As used in this Mortgage and in the Note, "attorney's fees and costs" shall include attorney's fees and costs, if any, which are incurred during trial, administrative and/or appellate proceedings.

24.	CONFLICT OF INTEREST. Contractor is aware of the conflict of interest laws of the City/County of ______________________, the State of Florida, particularly, Chapter 112, Part III, Florida Statutes; and the United States Department of Housing and Urban Development, particularly 24 CFR Part 570 § 570.611, and agrees that it shall fully comply in all respects with those provisions.

IN WITNESS WHEREOF, Owner has executed this Mortgage on the date first above written.

Signed, sealed and delivered
in the presence of:

_______________________________		______________________________

Witness							(Owner)

Print Name:______________________	Print Name: _	______________________,

Witness

Print Name:______________________

STATE OF FLORIDA

COUNTY OF MIAMI-DADE

The foregoing instrument was acknowledged before me on Date by ______________________ who is/are personally known to me or has produced ID ______ as identification and who did take an oath.

Commission Number:					_____________________________

Notary Public

Print Name: ___________________

MORTGAGE NOTE

SHIP PROGRAM DEFERRED PAYMENT LOAN

______________________, FLORIDA

For value received, the undersigned (jointly and severally, if more than one) promise to pay to the order of the City of ______________________, a Florida municipal corporation, with its principal office located at ______________________, ______________________, Florida ____________, the principal sum of  _________________________________________ including subsequent change orders, but in no event in excess of $0.00, being payable in lawful money of the United States of America at ______________________, ______________________, Florida zip coed, or at such other address as the Holder from time to time may specify by written notice to the Maker.  Said principal sum shall bear no interest and after completion of the rehabilitation, the balance due on the deferred loan made to an eligible applicant, if not previously repaid, the indebtedness shall be reduced by ten (10%) percent per year at the beginning of the second year of the ten (10)-year loan term until the balance is reduced to zero as follows:

| 2nd year 90% of principal amount | 7th year 40% of principal amount |
| --- | --- |
| 3rd year 80% of principal amount | 8th year 30% of principal amount |
| 4th year 70% of principal amount | 9th year 20% of principal amount |
| 5th year 60% of principal amount | 10th year 10% of principal amount |
| 6th year 50% of principal amount |  |

This Note expires on the first day of the eleventh (11th) year from the date of execution of the certificate of completion by the Owner, provided that there is no previous conveyance.

The unforgiven balance shall become immediately due and payable if the Maker transfers, assigns or conveys title or sells to a third party; leases, or moves from the premises securing this Note.  If the housing unit rehabilitated under this program is inherited by the Owner's immediate family, the deferred loan shall continue in force as long as the immediate family lives in the housing unit.

This Note is to be construed and enforced according to the laws of the State of Florida and is secured by a Mortgage in real estate of even date herewith.

If default be made in the performance of any agreements contained herein, at the option of the Holder of the same, the principal sum then remaining unpaid shall immediately become due and collectible without notice, time being of the essence of this contract, and said principal sum shall bear interest at the highest rate allowed by applicable law, from such time until paid.

Each Maker and Endorser waives presentment, protest, notice of protest and notice of dishonor and agrees to pay all costs, including reasonable attorney's fees, whether suit be brought or not, if counsel, after maturity of this Note or default hereunder or under said Mortgage, is employed or retained to collect this Note or to protect the security thereof.

Dated 	 			.

Print Name:

Print Name

Mortgage Modification Form – Sample – FHC

Prepared By and Return To:

MODIFICATION AGREEMENT

THIS MODIFICATION AGREEMENT is entered into on _DATE	 by and between 					, Husband and Wife(hereinafter “borrower” and 				County/City Board of Commissioners (Department Name) (hereinafter “Lender”) with reference to the following facts;

- Borrower has executed a Promissory Note (the “Note”) in favor of the lender in the original principal amount of  $ 0.00, dated		, which is secured by a Mortgage Deed (the “Security Instrument”) of even date, recorded on DATE BOOK 04495 PG 1866-1872  in the official records of  		 County, Florida.

WHEREAS, the Borrower(s) have requested the Lender modify certain terms of the Note and Mortgage, and

WHEREAS, the Lender is agreeable to the terms of the requested Modification of Mortgage and Note, and

WHEREAS, the parties desire to restate the modified terms of said loan so that there will be no misunderstanding of the matter,

NOW THEREFORE, In consideration of the mutual promises of the parties hereto, and other valuable considerations, the receipt and sufficiency of which are hereby acknowledged, the parties agree as follows:

- Effective _DATE	 the modified balance will be $0.00

- The legal description of the Security Instrument that secures the loan is hereby amended and reads in full as follows:

- The Borrower agrees to pay the Lender said balance amount due according to the terms, obligations, and conditions of the Note and Mortgage as altered by this Modification and to perform all of said conditions and obligations.

- The parties intent that the Note and Mortgage be modified only to the extent provided hereby and all other terms and provisions of the Note and Mortgage, shall remain unaltered by this modification.

- The borrower hereby warrants and covenants that the Mortgage is a valid second mortgage lien upon the property and that said Mortgage is superior in lien and dignity to any other lien or encumbrance, which may have attached to the property. Borrower further covenants that there have been no intervening liens or encumbrances filed against the borrower or the property since the execution and recording of the Mortgage.

IN WITNESS WHEREOF, the parties hereto have set their signs and seals on day first mentioned above.

Signed, sealed, and delivered

In the presence of:

___________________________________

___________________________________		______________________________

Homeowner Name

___________________________________

___________________________________		______________________________

Homeowner Name

State of Florida

County of

The foregoing instrument was acknowledged before me on this _____ day of _________________, 2006 by ______________________________who is personally known to me or has/have produced _______________________________ as identification and who did not take an oath.

____________________________________

Notary Public

My commission expires:

# Text boxes

| ANSWER QUESTIONS BELOW | Please check the box that applies |
| --- | --- |
|  | YES | NO | COMMENTS |
| Was the bid properly written? |  |  |  |
| Was the bid Properly Submitted? |  |  |  |
| Did the Contractor Start the Job Promptly? |  |  |  |
| Did the contractor require guidance of the specialist? |  |  |  |
| Was the contractor patient and understanding with the client? |  |  |  |
| Was the contractor accessible to the homeowner and specialist? |  |  |  |
| Did the contractor finish the job within the contractual time? |  |  |  |
| Was the quality of the contractors work acceptable? |  |  |  |
| Was there an excessive amount of punch list items? |  |  |  |
| Did the contractor leave the job site clean? |  |  |  |
| Additional Comments if any: |

| Rate the Contractor on the Following Statements | Please check the box that applies |
| --- | --- |
|  | GOOD | FAIR | POOR |
| Contractor conducted himself in a professional manner. |  |  |  |
| Contractor was considerate & careful of my personal property. |  |  |  |
| Contractor was considerate of my neighbors. |  |  |  |
| Contractor was willing to answer my questions. |  |  |  |
| Contractor returned my phone calls. |  |  |  |
| Contractor provided good quality & craftsmanship. |  |  |  |
| Contractor kept yard clear of construction debris. |  |  |  |
| Sub-contractors were neat, professional & considerate. |  |  |  |
| Subcontractors provided acceptable quality work. |  |  |  |
| Would you recommend this contractor? | YES | NO |  |
| Additional Comments if any: |